## EOHF Project Creation Proposal

| 1.0 14-Oct 2005 | Boaz Carmeli | Draft / First release |
| --- | --- | --- |

# Name

SAML based XUA

# Scope

Implementation of a security and authentication layer for cross enterprise user authentication based on the Security Assertion Markup Language (SAML) and the eXtensible Access Control Markup Language (XACML) OASIS standards.

Layer will then be used to develop the IHE Cross Enterprise User Authentication (XUA) actors and profile.

# Stakeholders

- IBM – project lead

- Vendors Implementing IHE profiles

# Project Lead

Boaz Carmeli boazc@il.ibm.com

# Project Documentation Manager

Boaz Carmeli boazc@il.ibm.com

# Functional Requirements

### Lead

Boaz Carmeli

### Contributors

IBM openHII team

IBM IHII team

### Reviewers

Eishay Smith

### Customers

IBM

Vendors of IHE ITI profiles

# Development

##### Committers

IBM openHII team

IBM IHII team

##### Other resources

(?)John F. Moehrke GE healthcare (consult?)

##### Conceptual deliverables

Two OSGi Bundles (Eclipse plug-ins) containing:

- Support for SAML profiles and use cases (SSO, Client/Proxy)

- Policy based framework fop XACML support

##### Projected milestones

March 2006: Plug-ins design

June 2006: Working prototype

September 2006: Final version

September 2006+: maintenance

##### External dependencies and relationships

IHE Cross Enterprise User Authentication (XUA)

Relevant standards and their status (availability and SMM status)

- IHE ITI Technical Framework

- OASIS SAML 2.0

- Extends SAML into DICOM and HL7

- OASIS XACML

# Issues