## Slide 1: Eclipse Arrowhead Roadmap WG
Agenda 210509

## Slide 2: Agenda
EclipseCon - talk proposals - https://www.eclipsecon.org/2021
v4.4.0 release - what can be released now?
  PDE, Configuration, HawkBit, Resolved issues from v4.3.0, SysML, QoSMonitor, SecurityComplicane, Targeted release day July 15.
Documentation see Eclipse_Arrowhead_Roadmap_organisation.pptx in Governance_strategy dir.
  Why, what and to whom - Jerker
  Core system documentation - status Szvetlin/Jerker
  Adaptor, tools, and tool chains - collection of documentation and what can be released
  Success stories - documentation
  Training material e.g. HowTo’s, text book, wiki, …
CI/CD + Jenkins server for generation of packages for different OS and HW.
  Status of CI/CD and packaging process CI/CD process half way. Docker images for v4.3.0 ready tonight. News flash and links to arrowhead.eu web.
  packaging matrix, Szvetlin will address this in 2 weeks time
Move of code from arrowhead-f to eclipse-arrowhead Move only IP okayed by Eclipse repositories and working with v4.3.0. Naming convention of repository names. Proposal of names and repos to move. To be moved: Libraries, application examples, Szvetlin in charge.
Lowering the entry step - status reports
  Gabor - VirtualBox on any environment, core systems + providers and consumers. On hold, due to time constraints. Continued after the v4.4.0 version is released.
  Emanuel - Device deamon, Local cloud deamon, Local cloud management - #3
  Cristina - From models to code and deployment - Plugin to IDE and Papyrus to select Local clouds and systems you like to include, current development of producers and consumers. First demo at review #2 June 17. Plugins for authorisation and orchestration policies.
Walk through current discussion points - Jerker
Issue lists in GitHub - not addressed 210608 meeting
  #289 done not tested
  #295 issue for Pablo
  #285 Vill be resolved by tomorrow.
  #282, solved
  #281 to be addressed by Szvetlin
  #278 will to be closed
  #276 fixed
  #266 resolved
  #265 Resolved
  #238 Needed changes. Addressed by Raymond
  #237 Raymond assigned
  #222 same as #265
  #209 related to #237
  #206 resolved
  #202 Fixed
  #193 Fixed
  #194 now 5.0.0 possible move to 4.5.0
  #195 Szvetlin will finis this, Jerker to review
  #205 transfered to Roadmap
  #210 not resolved
  #215 minor issue,
  #217 Documentation issue, wiki
NTP system, #301 not addressed 210608 meeting
arrowhead.eu certificate server, #302 not addressed 210608 meeting

## Slide 3: Eclipse Arrowhead architecture - core systems
How shall serviceConsumers be registered in SystemRegistry?
  Database documentation - SysDD needed for ServiceRegistry, SystemRegistry, DeviceRegistry - Planed for the coming 2 weeks, Szvetlin, Jerker to review.
MetaData, mandatory and optional, for Service, System and Device registries?
  Proposal for discussion from Cristina. Cristina and Jerker to prepare a discussion for the Roadmap WG, lime line end of August.
Necessary updates to Orchestration and Authorisation system -
  SysDD of Orchestration and Authorisation system, documentation still pending, Raymond to create an Issues on this and include Niclas proposal there.
  Arrowhead X.509 certificate documentation as part of Authorisation SysDD - #11, Emanuell Mid August to mid Sept.
  Format for Orchestration policy and Authorisation policy data, Jerker to ask Ulf/Olov t prepare a Roadmap WG discussion in the topic.
GateKeeper and Gateway systems
  Scenarios for § 4, 5, and 6, Mario sequence diagram from Marios scenario 2a. Contact to WAPICE and BnearIT, look for decision next meeting
Possible change of core system database - not addressed 210608 meeting
  Light database is a request - WAPICE, On hold until item 1.1 is a closed