## Slide 1: Eclipse Arrowhead Roadmap WG
Agenda 220222

## Slide 2: Agenda (MoM from last meeting in red)
v5.0.0 release - what should be fixed, what can be included, when? Proposla document mandatory core system SystemRegistry, ServiceRegistry, DeviceRegistry from Szvetlin in Github. To new discussed in a separate date: 7/3 at 15.00
CI/CD + Jenkins server for generation of packages for different OS and HW. Docker images to be generated by Szvetlin, no updates
Move of code from arrowhead-f to eclipse-arrowhead Move only IP okayed by Eclipse repositories and working with v4.3.0. Naming convention of repository names. Proposal of names and repos to move. List of libraries and app + SoS skeletons to be created by Szvetlin as an issue in the roadmap repo, no-update
Lowering the entry step - status reports
  Gabor - VirtualBox on any environment, core systems + providers and consumers. Working prototype with nested VM’s with local clouds. Dynamic certificate and a web UI is in the works. Set-up is not yet automated. Image size is now < 1GB. Scripts for start-up and adding application systems etc. Changes of Certificates with one script in testing. Presentation at bi-weekly March 15.
  Emanuel - Device daemon, Local cloud deamon, Local cloud management - Work started. System definition in progress.
  Cristina - From models to code and deployment - Plugin to IDE and Papyrus to select Local clouds and systems you like to include, current development of producers and consumers. Tests in progress with several OS. Documentation and tutorial in progress. Considered as a beta version, since very few test with different SysML model.
Documentation strategy Mats in progress still waiting for more responses to the questioner.

## Slide 3: Agenda (MoM from meeting in red)
ServiceRegistry, SystemRegistry, DeviceRegistry - metadata, compliance to other service registries, Query - SemanticDiscovery Per: an adaptor for CONSUL has been prototyped by Sinetiq. A dependency with the Authorisation system need t be discussed. This might influence the GateKeeper and Gateway systems. Point ot be merged with 1) SemanticDiscovery to become an own agenda item.
Monitoring service - Per presentation on industrial requirements Per to give a 10 min report on monitoring requirements at next meeting. Discussion between Per and Olov S.
Request/Response models in Arrowhead #15 Mario not on-line today. Szvetlin will look into this for the v5.0.0 documentaiton. Too be discussed 7/3.
Necessary updates to Orchestration and Authorisation system -
  Format for Orchestration policy and Authorisation policy data,.To be discussed in the light of changes in the ServiceRegistry, etc.
GateKeeper and Gateway systems
  Scenarios for § 4, 5, and 6, Mario sequence diagram from Marios scenario 2a. Mario to check in resources for hosting a WG. No updates from Mario. Ensure with Markus and Silia to get this finalised. JD to contact Markus T on this.

## Slide 4: Agenda (MoM from meeting in red)
Issue lists in GitHub See github for close and updated issues
Roadmap WG meeting March 16 at 15.00

## Slide 5: Topics on hold
Possible change of core system database - ON HOLD Light database is a request - WAPICE, On hold until item 6 is a closed