## Slide 1: Eclipse Arrowhead Roadmap WG
Agenda 221031

## Slide 2: Agenda (MoM from last meeting in red)
v4.4.1 release - what can be released now? Jerker to contact Eclipse on the delay issue!! Szvetlin to create a release template Documentation is still to be completed Wiki page is under update to contain the core system documentation,Roadmap WG wiki meeting 13/12 10-12
CI/CD + Jenkins server for generation of packages for different OS and HW. Docker images to be generated by Szvetlin.
Move of code from arrowhead-f to eclipse-arrowhead Move only IP okayed by Eclipse repositories and working with v4.3.0. Naming convention of repository names. Proposal of names and repos to move. Tentative list of libraries to be created by Szvetlin
Lowering the entry step - status reports
  Gabor - VirtualBox on any environment, core systems + providers and consumers. Working prototype with nested VM’s with local clouds. Set-up is not yet automated. Image size need to be reduced, target is <2GB.
  Emanuel - Device daemon, Local cloud deamon, Local cloud management - will work on this as consultant to LTU, not started yet, time line next year. The Management tool will be moved to Szvetlin.
  Cristina - From models to code and deployment - Plugin to IDE and Papyrus to select Local clouds and systems you like to include, current development of producers and consumers. Update and extension of the profile using UML meta models created for the whole architecture stack and part of the engineering process steps.
Documentation strategy Mats proposed a discussion on documentation strategy meeting done. A survey is launched to the Arrowehad Tools project to get feedback. A question discussed is how to improved the V&V process thus creating trust in the TRL level enabling real industrial usage.

## Slide 3: Agenda (MoM from meeting in red)
ServiceRegistry, SystemRegistry, DeviceRegistry - metadata, compliance to other service registries WG report by Jan. Work on a “bridge/adaptor” has been started by BnearIT/Sinetiq. See the GitHub issue discussion for details.
Monitoring service - multiple purposes first discussion JD to talk with Olov S. to lead such WG, Per O. to contribute from BnearIT/Sinetiq, Jan vD like to join
Request/Response models in Arrowhead #15 Mario not on-line today
Necessary updates to Orchestration and Authorisation system -
  Format for Orchestration policy and Authorisation policy data, Olof to investigate on how to form a WG on this issue.
GateKeeper and Gateway systems
  Scenarios for § 4, 5, and 6, Mario sequence diagram from Marios scenario 2a. Mario to check in resources for hosting a WG. No updates from Mario. Ensure with Markus and Silia to get this finalised.

## Slide 4: Agenda (MoM from meeting in red)
Issue lists in GitHub
Roadmap WG meeting

## Slide 5: Topics on hold
Possible change of core system database - ON HOLD Light database is a request - WAPICE, On hold until item 6 is a closed