[image: image1.jpg]




QA Test Plan*
Implementation Phase

	Project Name
	MR2 PoC

	Release Number
	1.0

	Feature Name
	MR2 PoC

	Author
	Jimmy Mohsin & Jack Devine

	Last Saved Date
	 September 26, 2007 

	Revision 
	0.1


Responsibility List
	Action
	Responsibility

	Owner
	Jimmy Mohsin

	Primary Peer Review
	Jack Devine

	Secondary Peer Review
	

	Secondary Peer Review
	

	Secondary Peer Review
	

	Secondary Peer Review
	

	Secondary Peer Review
	


Note: The Responsibility List reflects those included in the P360Clarity peer review process.  Primary peer review is mandatory and must be complete for process to continue. Secondary peer review is recommended, but process will continue without it.  

*If a QA group is using an automated test system or a project web site to store the test cases, they do not need to complete the QA Test Plan, but should reference the location of that tool on the associated project homepage in P360Clarity.
Change History:


	Revision Date
	Last Revision By
	Reason for Change

	9/19/2007
	Jimmy Mohsin
	Initial version

	9/24/2007
	Bill Muldoon
	Created test plans in Section 3 for the Management Domain and the Data Broker


TABLE OF CONTENTS

51
introduction


51.1
Overview


51.2
Scope


51.3
Definitions, Acronyms and Abbreviations


61.4
References


72
test Configuration


72.1
System Configuration


72.2
Hardware Requirements


72.3
Software Requirements


83
Test case specification


83.1
Testing the Management Domain


103.2
Testing the Data Broker


133.3
Test Results


133.4
Test Plan Name (e.g. QA Test Plan – Regression)


144
Appendix


144.1
Sample Cross-Platform Matrix




PREFACE

The purpose of this document is to give a detailed listing of all the tests that will be performed on a feature in a project.  There will be many QA Test Plans for each project, one for each major feature described in the Product Release Specification (PRS).
The feature is broken down into functional areas that are further broken down by enumerated test cases.  Any information that is specific to a test case should be documented inside the test case. A project/product may consist of multiple test plans. Please reference the dependencies section. 

This is intended to be a living document. The development cycle is a dynamic process in which our understanding of the project and its criteria for success are refined over time. It is therefore expected that the completed Test Plan will undergo many revisions during the course of a project as requirements, resources, and constraints evolve over the course of a project.

The QA Engineer is responsible for the contents of this document. Deliverables that are required in order to complete this document are:

· PRS or PRS for Component Project
· Detailed Design Specifications (DDS)
· QA Project Plan

Notes:  All template instructions can be identified by their gray italic type.  This information may be removed after completing the necessary project information.

1 introduction

1.1 Overview

This test plan has been created for testing the MR2 PoC that will be demonstrated to the Business Unit Architects and to John Swainson in October 2007.  This PoC will demonstrate the integration between NSM and eHealth utilizing the COSMOS Data Collection i6 common components.
1.2 Scope 

1.2.1 Requirements

· We need to have a NSM instance.

· We need to have an eHealth instance.

· We need to have a COSMOS i6 instance, which includes a Management Domain, a Data Broker, a Data Manager for eHealth and a Data Manager for NSM.
1.2.2 Dependencies

1.3 Definitions, Acronyms and Abbreviations

This section should provide the definitions of all terms, acronyms, and abbreviations used in this document. For consistency, use the format in the examples below:

Test Case Specification:  Specifies the test inputs, execution conditions, and predicted results for an item to be tested, also referred to as test case. Test case specifications are documented in the QA test plans.

Test Plan:  (1) A document describing the scope, approach, resources, and schedule of intended test activities. It identifies test items, the features to be tested, the testing tasks, who will do each task, and any risks requiring contingency planning. (2) A document that describes the technical and management approach to be followed for testing a system or component. Typical contents identify the items to be tested, tasks to be performed, responsibilities, schedules, and required resources for the test activity.

QA Project   Plan:   A document that provides a public method for analyzing, assigning resources to and directing QA activities related to releasing a particular product. The QA Project Plan provides a framework for testing, identifying tasks, assigning and communicating responsibilities, coordinating testing activities avoiding duplication of effort and ensuring the sharing of test data throughout all phases of testing.

1.4 References

Provide a complete list of all documents referenced elsewhere in this document.

Identify each document by title, report number (if applicable), date, and publishing organization.

Specify the sources from which the references can be obtained.

· Click here to begin typing
2 test Configuration

2.1 System Configuration

List the different system configurations that are going to be tested. Example:

	Client / Server
	OS
	OS Service Pack
	DB
	DB Service Pack
	Testing

	Client
	Windows 2000
	SP1
	SQL 7.0
	SP1
	Yes/No

	Client
	Windows 2000
	SP1
	SQL 7.0 
	SP2 
	Yes/No

	Client
	Windows 2000
	
	SQL 2000
	
	Yes/No

	Server
	Windows 2000
	SP 1
	Oracle 8i
	
	Yes/No


2.2 Hardware Requirements

Any special hardware needed in order for QA to execute the test cases should be listed here.  This should be a subset of the needed hardware documented in the QA Project Plan. 

	Model
	32/64 Bit
	OS

	
	
	

	
	
	


2.3 Software Requirements

Any special software that needs to be obtained in order for QA to execute the test cases should be listed here.  This should be a subset of the needed software documented in the QA Project Plan. 

Click here to begin typing
3 Test case specification

Section 3 of this document should provide detailed information of features that will be tested. Each feature should be broken down into detailed test cases.

Note:
For groups that store their test plans online, in an automated tool, or at a project’s website, Section 3 of this document does not have to be completed.  Simply point the reader to the appropriate location to access the test case specifications.

3.1 Testing the Management Domain
These tests exercise the operations of the Management Domain through the Management Domain Client API. 
	#
	Test Case
	Testing Procedures
	Test Created By 
	Notes/Comments

	1
	Registering a Broker with a Management Domain
	1. startup a Management Domain
2. create a ManagementDomainClient object

3. invoke the registerBroker() operation of the ManagementDomainClient

4. invoke the getBrokers() operation

5. result should show the newly registered Broker from step 3
	Mulwi01
	

	2
	Deregistering a Broker from a Management Domain
	1. startup a Management Domain

2. create a ManagementDomainClient object

3. invoke the registerBroker() operation of the ManagementDomainClient

4. invoke the getBrokers() operation

5. result should show the newly registered Broker from step 3

6. invoke the deregisterBroker() operation

7. invoke the getBrokers() operation

8. result should NOT show the newly registered Broker from step 3
	Mulwi01
	

	3
	querying a Broker by name from a Management Domain
	1. startup a Management Domain

2. create a ManagementDomainClient object

3. invoke the registerBroker() operation of the ManagementDomainClient

4. invoke the getBrokers() operation using the broker name which was specified in step 3
5. result should show the newly registered Broker from step 3


	Mulwi01
	

	4
	querying a Broker by classification from a Management Domain
	1. startup a Management Domain

2. create a ManagementDomainClient object

3. invoke the registerBroker() operation of the ManagementDomainClient

4. invoke the getBrokers() operation using the classification which was specified in step 3

5. result should include the newly registered Broker from step 3


	Mulwi01
	

	5
	Pinging a Broker in a Management Domain
	1. startup a Management Domain

2. create a ManagementDomainClient object

3. invoke the registerBroker() operation of the ManagementDomainClient

4. invoke the getBrokers() operation

5. note the lastmsgtime attribute of the  newly registered Broker from step 3

6. wait at least one minute

7. invoke the pingManagementDomain() operation using the broker name which was specified in step 3.

8. invoke the getBrokers() operation

9. result should show that the lastmsgtime attribute of the registered Broker from step 3 is at least one minute later than the lastmsgtime which was noted in step 5
	Mulwi01
	Note that the Data Broker initialization executes this operation. 

The registerBroker() operation also updates the lastmsgtime attribute.

	
	
	
	
	


3.2 Testing the Data Broker 

These tests exercise the operations of the Data Broker through the Data Broker Client API. 
	#
	Test Case
	Testing Procedures
	Test Created By 
	Notes/Comments

	1
	Registering a Data Manager with a Broker
	1. startup a DataBroker
2. create a DataBrokerClient object

3. invoke the registerDataManager() operation of the DataBrokerClient

4. invoke the getDataManagers() operation

5. result should show the newly registered DataManagerfrom step 3
	Mulwi01
	

	2
	Deregistering a Data Manager from a Broker
	1. startup a DataBroker
2. create a DataBrokerClient object

3. invoke the registerDataManager() operation of the DataBrokerClient

4. invoke the getDataManagers() operation

5. result should show the newly registered DataManagerfrom step 3

6. invoke the deregisterDataManager() operation

7. invoke the getDataManagers() operation

8. result should NOT show the newly registered DataManager from step 3
	Mulwi01
	

	3
	querying a Data Manager by classification from a Broker
	1. startup a DataBroker
2. create a DataBrokerClient object

3. invoke the registerDataManager() operation of the DataBrokerClient

4. invoke the getDataManagers() operation using the classification which was specified in step 3

5. result should include the newly registered DataManager from step 3
	Mulwi01
	

	4
	Pinging a Data Manager in a Broker
	1. startup a DataBroker

2. create a DataBrokerClient object

3. invoke the registerDataManager() operation of the DataBrokerClient

4. invoke the getDataManagers() operation

5. note the lastmsgtime attribute of the  newly registered DataManager from step 3

6. wait at least one minute

7. invoke the pingDataBroker() operation using the DataManager name which was specified in step 3.

8. invoke the getDataManagers() operation

9. result should show that the lastmsgtime attribute of the registered DataManager from step 3 is at least one minute later than the lastmsgtime which was noted in step 5
	Mulwi01
	Note that the DataManager initialization executes this operation.
The registerDataManager() operation also updates the lastmsgtime attribute.

	
	
	
	
	


3.3 Test Results

Report the test results for each module tested.  The testing results should be reported in a concise and consistent manner to avoid ambiguity on what has been tested along with its outcome. The reporting of results can be done with tools such as Jasweb or Test Director.  This can also be done independent of a tool, in a format similar to the table below.
List all of the test cases from each Test Plan used for this test cycle and the result (pass/fail) of each test.  These tables can simply be cut and pasted from the test plans.

3.4 Test Plan Name (e.g. QA Test Plan – Regression)

3.4.1 Test Section Header (e.g. Installation)

	#
	Test Case
	Tester Name
	Result (Pass/Fail)

	
	
	
	

	
	
	
	


4 Appendix

Use this section to include any additional references to documents or resources, which would further clarify this test plan. Example:
4.1 Sample Cross-Platform Matrix

	Windows Versions
	Build 4.00.950 B

	
	
	First Edition Build 4.00.1998

	
	
	
	Second Edition Build 4.10.2222 A

	
	
	
	
	Millennium Edition Beta 3 – probably not in scope

	
	
	
	
	
	Professional January 2000 Release Burgundy

	
	
	
	
	
	
	Server Build 2195

	
	
	
	
	
	
	
	Advanced Server Build 2195

	
	
	
	
	
	
	
	
	Service Pack 5

	
	
	
	
	
	
	
	
	
	Service Pack 6

	Access 97
	
	
	
	
	
	
	
	
	

	Access 2000*
	
	
	
	
	
	
	
	
	

	AS/400 v4 r2 m0
	
	
	
	
	
	
	
	
	

	Clipper - version TBD
	
	
	
	
	
	
	
	
	

	DB2 UDB 5.0
	
	
	
	
	
	
	
	
	

	DB2 UDB 5.2
	
	
	
	
	
	
	
	
	

	DB2 UDB 6.1*
	
	
	
	
	
	
	
	
	

	DB2 CS 2
	
	
	
	
	
	
	
	
	

	DB2 390 v5
	
	
	
	
	
	
	
	
	

	DB2 390 v6.1*
	
	
	
	
	
	
	
	
	

	DB2/MVS 4
	
	
	
	
	
	
	
	
	

	dbase v 4
	
	
	
	
	
	
	
	
	

	Foxpro v 5
	
	
	
	
	
	
	
	
	

	Hi-RDB
	
	
	
	
	
	
	
	
	

	Informix 7.22
	
	
	
	
	
	
	
	
	

	Informix 9.22
	
	
	
	
	
	
	
	
	

	Ingres 6.4
	
	
	
	
	
	
	
	
	

	Open Ingres 2.0
	
	
	
	
	
	
	
	
	

	Interbase 5.0
	
	
	
	
	
	
	
	
	

	ODBC 2.0
	
	
	
	
	
	
	
	
	

	ODBC 3.0
	
	
	
	
	
	
	
	
	

	Oracle 7.3.4
	
	
	
	
	
	
	
	
	

	Oracle 8.0.6
	
	
	
	
	
	
	
	
	

	Oracle 8.1.6*
	
	
	
	
	
	
	
	
	

	Paradox 7.0
	
	
	
	
	
	
	
	
	

	Progress 8.0
	
	
	
	
	
	
	
	
	

	RDB 7.0
	
	
	
	
	
	
	
	
	

	Redbrick 5.0
	
	
	
	
	
	
	
	
	

	SAS v?
	
	
	
	
	
	
	
	
	

	SQL Server 7.0*
	
	
	
	
	
	
	
	
	

	SQL Base 7.0
	
	
	
	
	
	
	
	
	

	Sybase 11.0
	
	
	
	
	
	
	
	
	

	Sybase 11.5
	
	
	
	
	
	
	
	
	








PAGE  
MR2 PoC Test Plan
Copyright © 2007 CA, made available under the Eclipse Public License




  Page 1 of 14

[image: image1.jpg]