## Slide 1: Project Dash, Eclipse Monkey Component Termination Review
Bjorn Freeman-Benson August 13, 2008

## Slide 2: No Community Eclipse Monkey
The Eclipse Monkey component of the Dash Project was originally created by Ward and Bjorn in March 2006 as one of their “a little technology, a little process, and a little community” efforts to help the Eclipse developer community.
Monkey gained some users but never found a core developer team to maintain and improve it.
There has been no major work on Eclipse Monkey for more than a year and even before that the work was mostly refactoring the existing code for better modularization.
There are eight posts in the newsgroup in the last year, three of which are “is this project still alive?”. http://www.eclipse.org/newsportal/thread.php?group=eclipse.technology.dash
There are a few dozens of posts on the mailing list, but none are of the form “I’ll work on Monday as a committer”. http://dev.eclipse.org/mhonarc/lists/dash-dev/
Conclusion: the Eclipse Monkey component has no committer community

## Slide 3: Archiving Eclipse Monkey (1)
The actions to be taken to archive the Eclipse Monkey component of the Dash project:
  Zip up and remove these directories from the CVS:
    org.eclipse.dash.domifier
    org.eclipse.dash.doms
    org.eclipse.eclipsemonkey
    org.eclipse.eclipsemonkey.*
    org.eclipse.eclipsemonkey-feature
    org.eclipse.eclipsemonkey-site
    org.mozilla.javascript
    org.mozilla.rhino
    org.mozilla.rhino-feature

## Slide 4: Archiving Eclipse Monkey (2)
The actions to be taken to archive the Eclipse Monkey component of the Dash project:
  Archive and remove these dash website files and directories:
    dash/monkey/*
    dash/monkey*
  Note the 33 currently open bugs under Dash > Eclipse monkey as “this component is being archived and thus this bug is being marked as WONTFIX”. Then mark them as WONTFIX.
  Archive and close for further submission the Dash > Eclipse monkey bugzilla component.

## Slide 5: Archiving Eclipse Monkey (3)
The actions to be taken to archive the Eclipse Monkey component of the Dash project:
  Note on all these wiki pages that this component is now archived:
    http://wiki.eclipse.org/Eclipse_Monkey
    http://wiki.eclipse.org/Eclipse_Monkey_Overview
    http://wiki.eclipse.org/Eclipse_Monkey/Javascript_Editor
    http://wiki.eclipse.org/Eclipse_Monkey/Overview
    http://wiki.eclipse.org/Eclipse_Monkey/1.0_Project_Plan
    http://wiki.eclipse.org/Monkey_Script_Emporium