- December 6, 2006 OpenUP PM Content Telecon

- Attendees:

Jim Ruehlin

Ricardo Balduino

Per Kroll

Brian Lyons

Chris Armstrong

- Agenda

- Review bugs related to PM Tasks

- Issues/Decisions

- Summary of Open PM bugs

| ID | Changed | Sev | Pri | Plt | Status | Product | Vers | TargetM | Summary | Disposition/Action/Decision |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 146425 | 2006-10-19 | maj | P2 | PC | NEW | EPF | 0.9 | 1.0.0 | PM - Add new Checklist: Iteration Plan | Make child of 163867 |
| 146426 | 2006-10-19 | maj | P2 | PC | ASSI | EPF | 0.9 | 1.0.0 | PM - Add new Checklist: Project Plan | Make child of 163867 |
| 146439 | 2006-10-19 | maj | P2 | PC | RESO | EPF | 0.9 | 1.0.0 | PM - Add new Concept: Project Team |  |
| 146453 | 2006-11-08 | maj | P2 | PC | RESO | EPF | 0.9 | 1.0.0 | PM - Guideline: Assign Work - add content |  |
| 146456 | 2006-11-02 | maj | P2 | PC | ASSI | EPF | 0.9 | 1.0.0 | PM - Guideline: Plan Project Phases - add content | Review - thought this should be closed |
| 146457 | 2006-10-19 | maj | P2 | PC | RESO | EPF | 0.9 | 1.0.0 | PM - Guideline: Prioritizing Work - add content |  |
| 146461 | 2006-10-19 | maj | P2 | PC | RESO | EPF | 0.9 | 1.0.0 | PM - Guideline: Staffing Project - add content |  |
| 146466 | 2006-10-19 | maj | P2 | PC | RESO | EPF | 0.9 | 1.0.0 | PM - Guideline: Type and Frequency of Assessments - add c... |  |
| 146467 | 2006-10-19 | maj | P2 | PC | RESO | EPF | 0.9 | 1.0.0 | PM - Guideline: Types of Metrics - add content |  |
| 146468 | 2006-10-19 | nor | P3 | PC | RESO | EPF | 0.9 | 1.0.0 | PM - Add new Guideline: Use Case Points Estimation Technique |  |
| 146476 | 2006-10-19 | maj | P2 | PC | RESO | EPF | 0.9 | 1.0.0 | PM - Concept: Building Effective Teams - add content |  |
| 151832 | 2006-10-19 | nor | P3 | PC | NEW | EPF | 0.9 | 1.0.0 | PM - Checklist: Status Assessment - create | Make child of 163867 |
| 151835 | 2006-10-19 | nor | P3 | PC | NEW | EPF | 0.9 | 1.0.0 | PM - Checklist: Work Item List - create | Make child of 163867 |
| 158473 | 2006-10-19 | nor | P3 | PC | NEW | EPF | 0.9 | 1.0.0 | PM - Management Sub-process CPs Reference Other Sub-proce... | Review - Ricardo/Jim/Chris to discuss |
| 160070 | Mon 12:39 | nor | P3 | PC | NEW | EPF | 0.9 | 1.0.0 | PM - Feedback on PM discipline provided | Reject - too formal for small project |
| 163858 | Mon 11:50 | nor | P3 | PC | NEW | EPF | 0.9 | 1.0.0 | PM - Discipline node in the tree browser should include P... | Agreed to proposed changes - items should be listed by guidance type |
| 163861 | 2006-11-08 | nor | P3 | PC | NEW | EPF | 0.9 | 1.0.0 | PM - Discipline description needs to support Collaboratio... | Agreed top proposed changes |
| 163863 | 2006-11-21 | nor | P3 | PC | NEW | EPF | 0.9 | 1.0.0 | PM - Project Manager role description reduces team's abil... | Agreed to proposed changes |
| 163864 | 2006-11-21 | nor | P3 | PC | NEW | EPF | 0.9 | 1.0.0 | PM - Tasks need better alignment to OpenUP/Basic discipli... | Add phase concepts to Task: Plan Project |
| 163865 | 2006-11-08 | nor | P3 | PC | NEW | EPF | 0.9 | 1.0.0 | PM - Naming conventions are not followed | Agreed to proposed changes |
| 163866 | 2006-11-08 | nor | P3 | PC | NEW | EPF | 0.9 | 1.0.0 | PM - Guidelines need better alignment to OpenUP/Basic dis... |  |
| 163867 | Mon 11:59 | nor | P3 | PC | NEW | EPF | 0.9 | 1.0.0 | PM - Checklists need better alignment to OpenUP/Basic dis... |  |
| 163868 | Mon 12:39 | nor | P3 | PC | NEW | EPF | 0.9 | 1.0.0 | PM - Artifacts need better alignment to OpenUP/Basic disc... |  |
| 163869 | 2006-11-08 | nor | P3 | PC | NEW | EPF | 0.9 | 1.0.0 | PM - Templates need better alignment to OpenUP/Basic disc... |  |
| 163870 | 2006-11-08 | nor | P3 | PC | NEW | EPF | 0.9 | 1.0.0 | PM - Concepts need better alignment to OpenUP/Basic disci... |  |
| 163872 | 2006-11-08 | nor | P3 | PC | NEW | EPF | 0.9 | 1.0.0 | PM - Examples need better alignment to OpenUP/Basic disci... |  |
| 163873 | 2006-11-08 | nor | P3 | PC | NEW | EPF | 0.9 | 1.0.0 | PM - Reports need better alignment to OpenUP/Basic discip... |  |
| 163874 | 2006-11-08 | nor | P3 | PC | NEW | EPF | 0.9 | 1.0.0 | PM - Activities need better alignment to OpenUP/Basic dis... |  |
| 163875 | Mon 12:42 | nor | P3 | PC | NEW | EPF | 0.9 | 1.0.0 | PM - Delivery process needs better alignment to OpenUP/Ba... | Agreed to proposed changes |
| 165974 | Mon 16:25 | nor | P3 | PC | NEW | EPF | 0.9 | --- | PM - Add guidance on prioritizing Work Items |  |

30 bugs found.

- Review comments on PM Tasks

Relevant Bugzilla entry (https://bugs.eclipse.org/bugs/show_bug.cgi?id=163864)

Task: Plan Project

Finished reviewing this task

- General

- Make status assessment mandatory, but note that it would be absent for the first iteration. Put language in Evaluate Risks, Determine project size, and VERB Iterations to reflect how the assessment may influence those steps.

Step: Evaluate risks

- Evaluate risks – actions to mitigation risks should be put on WIL; team should contribute per Ana’s comments

Step: Determine project scope and size

- add sentence “As the project progress the understanding along each of the parameters should improve.”

- Replace “ballpark” with “rough”

- Third sentence – update third sentence to “a candidate list of high-priority work items”

- Add sentence about out-of-scope work to be consider in future “releases”

Step: Map roles to team members

- Make “Map roles to team members” third step and change the name to “Establish cohesive team”

- “PM works with the team to determine which skills are necessary. Project manager makes sure team members are in place and available that have the necessary skills. The team agrees on who plays which roles and feels they can successfully deliver the product.”

- Add stuff to forthcoming Team guidance about sharing roles, swapping roles, skills, etc (need to create new bug for this)

New step: second-to-last step – “Establish expected costs and articulate value”

Step: “Determine length, number, and objectives” of iterations

- Change name to “VERB Iterations”

- Indicate iteration objective should be placed in project plan

- “Define phase milestones” – change name to “Plan phases”

- Update “Concept: Milestones” to include links to the four phase concepts

- Add new bug to review the use of word “release”

Step “Tune and get concurrence”

- Delete step and put content in Key Considerations.

- Review comments on PM Artifacts

Already done in previous call (11/26)…

Relevant Bugzilla entry (https://bugs.eclipse.org/bugs/show_bug.cgi?id=163868)

- 163875 Delivery Process

We deferred decision at the previous call and we deferred it again…

- Issues/Decisions

See items in red above.

There is no call scheduled at this time to review the Bugzilla entries for remaining PM guidance. We decided we wanted to update Bugzilla based on the last number of calls about work products, roles, and tasks first. Then assign these items and drive them through completion. Once we have closed all items related to this core method content, then we’ll review the PM guidance and decide what to do with it then.