Iteration Plan
Version 1.0

Eclipse Process Framework

Release 1.0

Construction

Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 6/16/2006 | 1.0 | Identified | Chris Armstrong |

Table of Contents

Revision History	1

Table of Contents	1

Iteration Summary	1

Requirements (Features/Use Cases/Supplemental)	2

Objectives, Risks, and Evaluation Criteria	2

Test Cases	3

Resources	4

Work Item List	4

Comments and Questions	4

WBS Task Legend	4

# Iteration Summary

| Iteration # | M4 |
| --- | --- |
| Phase | Construction |
| Release | 1.0 |
| Start date | 6/1/2006 |
| End date | 7/15/2006 |
| # of days | 45 |
| Comments |  |

# Requirements (Features/Use Cases/Supplemental)

| ID | Description |
| --- | --- |
|  | Hmmm… just what are our detailed requirements and where are they documented? :-) |

# Objectives, Risks, and Evaluation Criteria

| Objective, | Risk | Evaluation Criteria | Responsible | Status |
| --- | --- | --- | --- | --- |
| ## Determine resources required for M4 and assess feasibility | Over 130+ remaining work items exists and many package owners have not identified additional contributors | - R1.0 M4 resource plan [detailed] |  |  |
| ## Define objectives, risks, and evaluation criteria for M4 | May not focus on appropriate M4 activities | - M4 iteration plan [detailed] |  |  |
| ## Identify all likely risks | Organizational or technical issues discovered late that dramatically impact success | - M4/M5 risk list [outlined] |  |  |
| ## Identify objectives of next iteration | Uncertainty about next set of objectives for next iteration | - M5 iteration plan [identified] |  |  |
| ## Continue outreach activities |  |  |  |  |
| ## Implement Requirements (RM) process elements [major] |  | - PM process elements [detailed] |  |  |
| ## Implement Analysis & Design (Arch) process elements |  |  |  |  |
| ## Implement Project Management process elements (PM) [major] |  |  |  |  |
| ## Implement the rest of the stuff… |  |  |  |  |
|  |  | - Content authoring guidelines [updated] - Plug-in development guiddlines [updated] |  |  |
| ## Create automated OpenUP project management metrics reports from Bugzilla data |  |  |  |  |
| ## Coordinate EPF leadership |  | - Reading F2F meeting |  |  |
| ## Align with OMG SPEM 2.0 |  |  |  |  |
| ## Document EPF detailed requirements with OpenUP requirements work products |  |  |  |  |
| ## Pilot OpenUP/Basic |  |  |  |  |
| ## Continue change request management activities |  |  |  |  |
| ## Review OpenUP/MDD plug-in |  |  |  |  |
| Next Iteration Objectives |  |  |  |  |
| ## Continue outreach activities |  |  |  |  |
| ## Define capability patterns |  |  |  |  |
| ## Define delivery processes |  |  |  |  |
| ## Configure method |  |  |  |  |
| ## Coordinate external static content reviews |  |  |  |  |
| ## Review deployment plan |  |  |  |  |

# Test Cases

| ID | Name | Type | Requirements | Status |
| --- | --- | --- | --- | --- |
|  | So, exactly what are our test cases (and whose executing them)? |  |  |  |

# Resources

| Description | Estimate | Actual | Comments |
| --- | --- | --- | --- |
| Internal resources |  |  |  |
| External resources |  |  |  |
| Software resources |  |  |  |
| Hardware resources |  |  |  |
| Other resources |  |  |  |

# Work Item List

See EPF Content Work Item List (e.g. Bugzilla report/Brian’s spreadsheet)…

# Comments and Questions

- None

# WBS Task Legend

- Identified task (but not started)

- In-progress task

- Completed task

Should probably have additional iteration plans for other subprojects (i.e. Tool) – interesting consideration is with Content and Tool being separate subprojects (separate resources, separate vision, etc), should the two subprojects have separate project plans or would a single project plan suffice (with separate sets of subproject iteration plans)?

From a metamodel perspective, it seems to me that at run-time (i.e. during process enactment/execution), an Objective would be an instance of Task Descriptor (or perhaps a Step of a Task). For example, objectives 6-9 are instances of the Implement the Solution task descriptor in the Construction capability pattern. Objectives 1-4 are seem to be instances of PM task steps. Objective 1 is an instance of “Plan the Project: Validate staffing of the project”. Interesting question… Is Objective 3 an instance of “Plan the Project: Identify and manage risks” or “Monitor and Control Project: Identify and manage risks”? Does the current UMA/SPEM2 metamodel support this?

Functionality, Usability, Reliability, Performance, Supportability, Constraint