- OpenUP Telecon

- July 11, 2007

# Attendees:

Ricardo Balduino

Per Kroll

Jaana Nyfjord

# Agenda

- Status per content package

- Plans for upcoming weeks

- Issues/Decisions/Actions

# Status per content package

- OpenUP General

  - The overall status of OpenUP indicates that there are a large number of bugs planned for M10. We will not be able to close them all in M10.

  - Each package owner is strongly encouraged to review their bug lists and the criticality of each bug and defer those that are not critical to post 1.0.

  - It was decided that the name of “Governance lifecycle” will be changed to “Project lifecycle” (bug 193413). If there should be any objections, please contact Per K.

  - The release review is scheduled on July 25. We are currently waiting for approval from the legal department-

- OpenUP RM

  - No one on the call that can address this.

- OpenUP CM

  - No one on the call that can address this.

  - Chris S. is traveling.

- OpenUP PM

  - No one on the call can address this.

- OpenUP/Architecture

- No one on the call that can address this.

- OpenUP/Test.

  - No one on the call that can address this.

- OpenUP/Overarching

  - There are currently18 open bugs in the general package.

  - At the Monday July 9 overarching call it was recognized that quite a few bugs are assigned to Brian L., and that he might need help with resolving them in M10. He has been asked to notify if help is needed.

  - Steve A. will come back to the OpenUP project as package owner in July. Jaana N. and Steve A. will have a meeting on Friday July 13th regarding the transfer.

  - Jaana N. will not be able to attend next week’s general/overarching status call (July 16th).

# Plans for next week

- OpenUP/Basic General

- OpenUP/Basic RM

- OpenUP/Basic CM

- OpenUP/Basic PM

- OpenUP/Basic Dev

- OpenUP/Basic Overarching

  - There will be a General/Overarching call next Monday July 16th 9:00 am PDT.

- OpenUP/Basic Test

- OpenUP/Basic Architecture

# Issues/Decisions/Actions

See items in red above.