- EPF Weekly Telecon

- May 7, 2008

# Attendees:

Chris Sibbald

# Agenda

- General Status

- Practice Library Status and Plans

- Review Bugzilla

# General Status

- The I1 Iteration Assessment was held last Friday.  Ricardo sent minutes to epf-dev (see email to epf-dev with subject “[epf-dev] Iteration assessment notes”).

- During the iteration assessment it was decided that we would use target milestones 1.5 M1 (ended April 30), 1.5 M2 (end May 31), 1.5 M3 (end of June), 1.5 M4 (end of July) and 1.5 M5 (end of Aug).  Please consider this in your iteration planning.

# Practice Library Status by Practice

- CI Practices (CI: )

  - No further work since last Thursday (see status email of May 1 with subject “[epf-dev] Input for EPF iteration assessment/iteration planning”).

  - There are currently 8 work items open related to the CI: practice.  One is resolved and needs to be verified (https://bugs.eclipse.org/bugs/show_bug.cgi?id=226617).  Jim Ruehlin to verify.

  - Chris will schedule a telecon later this week to discuss additional proposed work items.  Bruce Macisaac, Yvonne Daily and Molly Phongpaibul should attend if possible.

  - Chris would like to make some changes in CVS IAW defined work items but needs to know which version of Composer should be used (iteration assessment suggested we use V1.5 beta).  Ricardo to advise.

- Change Management Practice (CM: )

  - No further work since last Thursday.

  - There are currently 4 work items open related to the CM: practice.

  - Chris will work on some work items this week if possible - see item 1) d. above.

- Use Case Driven and Shared Vision Practice (UCDD: )

  - No further work since last Thursday.

  - There are currently 5 work items open related to the UCDD: practice. Chris assigned one to himself this morning.

  - Chris will work on some work items this week if possible – see item 1) d. above.

- PM Practices (ID: WT: RVL: 2LPP: )

  - Ana sent regrets that she could not make today’s call.  She said she will send an email to epf-dev with status later today.

- Evolutionary Architecture Practice (EA: )

- Evolutionary Design and TDD Practices (ED: TDD: )

- Shared Vision (SV: )

- Agile Testing (AT: )

- OpenUP

# Bugzilla Review

- We reviewed the following Bugzilla report:

## Total

|  | Status |
| --- | --- |
| Assignee | NEW; ASSIGNED; RESOLVED; CLOSED; Total. Chris.Sibbald@Telelogic.com; .; 13; 1; 65; 79. Kwerner@atsva.com; .; 2; .; .; 2. aitor.aldazabal@esi.es; 1; .; .; .; 1. aitor.bediaga@esi.es; .; .; .; 1; 1. apereira@whatever.pt; 3; 2; 2; 44; 51. balduino@us.ibm.com; 1; 1; 4; 52; 58. ben.williams@telelogic.com; .; .; .; 9; 9. bhaith@numbersix.com; .; .; .; 2; 2. bjorn@goodsoftware.ca; 4; .; .; .; 4. blyons@numbersix.com; .; 1; .; 49; 50. chris.armstrong@aprocessgroup.com; .; .; .; 1; 1. dspears@numbersix.com; .; .; .; 2; 2. ecuellar@atsva.com; .; 2; .; .; 2. epf.content-inbox@eclipse.org; 10; 1; 4; 32; 47. epf.website-inbox@eclipse.org; .; .; .; 1; 1. epf@jochenkrebs.com; .; .; .; 1; 1. jaana@dsv.su.se; 1; .; .; 4; 5. jruehlin@us.ibm.com; .; 1; .; 38; 39. kurt.sand@telelogic.com; .; .; .; 3; 3. lawrenjs@us.ibm.com; .; .; .; 9; 9. lcarroll@numbersix.com; .; .; .; 1; 1. mark.dickson@steria.co.uk; 1; 15; .; 46; 62. mwood@numbersix.com; .; .; .; 1; 1. noster@numbersix.com; 3; 4; .; 37; 44. phaumer@us.ibm.com; .; .; .; 1; 1. pkroll@us.ibm.com; 1; .; 1; 20; 22. rbellamkonda@covansys.com; .; 1; .; .; 1. rknaste@yahoo.com; .; 2; .; .; 2. snarayan@atsva.com; .; 1; 1; .; 2. steve@wsaconsulting.com; 2; 1; .; 7; 10. swa@ambysoft.com; .; 4; .; 4; 8. Total; 27; 51; 13; 430; 521. |

- We need to assign the 27 bugs in the inbox.  Practice Leads to review and assign bugs.

# Issues/Decisions/Actions

See items in red above.