# June 25, 2007 OpenUP General & Overarching Content Telecon

AGENDA

* Check status M9 bugs and close/Assign verification where needed

* Other issues

- Attendees:

Ricardo Balduino

Nate Oster

Brian Lyons

Jaana Nyfjord

- Status

The following shows the status of bugs planned for M9 OpenUP/Basic General content (from Bugzilla).

Yellow marking indicates that the bug is still unassigned or pending. We need to find available people or discuss the bug with all package owners.

.

| ID | Changed | Sev | Pri | Plt | Status | Product | Comp | Vers | TargetM | Summary | Comment/Disposition |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 154628 | 2007-04-26 | enh | P3 | PC | NEW | EPF | Content | 0.9 | 1.0 M9 | General - Perform top-to-bottom review of OpenUP/Basic 1.0 | We are missing wider participation. Post additional invitations to news group, agile groups … Jim R. |
| 168464 |  |  |  |  |  |  |  |  | 1.0.1 | General - Add review criteria to authoring guidelines | Defer to post 1.0. |
| 171152 | Wed 11:18 | nor | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M9 | General - OpenUP Lifecycle diagram does not dramatically ... | Brian L. creates PowerPoint and attaches updated, clean version of new bugs. Brian L., Per K., Jaana N, set up new bugs for the creation of a new diagram. Graphic is still open issue! Is the whiteboard graphic enough as a draft to be sent to an artist? |
| 174095 |  |  |  |  |  |  |  |  | 1.0 M9 | General - Create a 5-minute OpenUP/Basic pitch | Nate O. creates a straw man. A page or set of PowerPoint slides to be used in outreach activities. |
| 175219 | 2007-04-23 | nor | P3 | PC | NEW | EPF | Content | 0.9 | 1.0 M9 | General - We need the assistance of a graphic artist to h... | Dependency with bug 171152. Brian L. assigned. |
| 176201 | Wed 11:14 | nor | P3 | All | NEW | EPF | Content | 0.9 | 1.0 M9 | General - Create content for Guideline: Agile and Unified | Nate O. assigned. Should be done within M9. |
| 183861 | 2007-04-27 | nor | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M9 | General - Concept for working together | Ana P. assigned. |
| 185462 |  |  |  |  |  |  | Content |  | 1.0 M9 | General - Update the "About" box text to indicate the OpenUP/Basic version number is 1.0 | Jim R. assigned. Ricardo checks and keeps an eye on clean-up work. |
| 186248 |  |  |  |  |  |  | Content |  | 1.0 M10 | General - Remove blank pages before releasing OpenUP 1.0 | Re-assigned to Ricardo B. Jaana N. makes sanity check. Defer to M10. |
| 186594 |  |  |  |  |  |  | Content |  | 1.0 M10 | General - Review Task Descriptors to ensure they are in synch with Tasks | Deferred to M10. Ricardo B. assigned. |
| 188180 |  |  |  |  |  |  | Content |  | 1.0 M10 | General - DP Activity Diagrams Need Cleanup | Is a tool issue, not fixed. Jim assigned. Defers to M10. Check also with Ricardo B. |
| 188472 |  |  |  |  |  |  |  |  | 1.0 M9 | General - Revisit Core Principle Focus | Resolved by Ricardo B. according to decision in concall June 20th. Jaana makes sanity check. |
| 188473 |  |  |  |  |  |  |  |  | 1.0 M9 | General - Revisit Core Principle Balance | Chris S. assigned. Jaana check with Crhis.. |
| 191330 |  |  |  |  |  |  |  |  | 1.0 M9 | General - Reconsider the OpenUP/Basic moniker | Jaana N. Make a first search on how many appearances and send out list to create new bugs for removing (content, website and documention). |
| 192460 |  |  |  |  |  |  |  |  | 1.0 M10 | General - Update copyright information for 1.0 | Ricardo B. assigned. Deferred to M10. |
| 192489 |  |  |  |  |  |  |  |  | 1.0 M10 | General - Perform Copyedit on Heavily Trafficked Pages | Ricardo B. assigned as proxy for the copy editor at IBM. This will take 2-3 weeks. Deferred M10. |
| 193413 |  |  |  |  |  |  |  |  | M9 | General: Create Concept: Governance Lifecycle | Per K. |
| 193414 |  |  |  |  |  |  |  |  | M9 | General: Create Concept: Iteration Lifecycle | Per K. |
| 193416 |  |  |  |  |  |  |  |  | M9 | General: Create Concept: Technical Practices | Per K. |

Summary M9:

Total:  13 open bugs

Deferred to M10: 4 bugs

Deferred post 1.0: 1 bug

- Plans

Next status call will be Monday July 8 at 9.00 am (PDT).