- November 28, 2006 OpenUP Architecture Content Telecon

- Attendees:

Chris Sibbald

Mark Dickson

Jim Ruehlin

Ana Valente Pereira

Ricardo Balduino

Note: late start due to difficulty with dial in number (need to add 011 44 in front of number and remove the 0.  i.e. 011 44 800 389 8794

- Agenda

- Prioritize Bugzilla entries

- Disposition “easy” ones.

- Issues/Decisions

- Prioritize Bugzilla entries

Bugs raised by Jim during overarching review:

https://bugs.eclipse.org/bugs/show_bug.cgi?id=165217 (re-write architectural mechanisms)
https://bugs.eclipse.org/bugs/show_bug.cgi?id=165219 (re-write Architect Role)
https://bugs.eclipse.org/bugs/show_bug.cgi?id=165222 (Discipline description)
https://bugs.eclipse.org/bugs/show_bug.cgi?id=165234 (Element naming convention)
https://bugs.eclipse.org/bugs/show_bug.cgi?id=165235 (Architecture Tasks)
https://bugs.eclipse.org/bugs/show_bug.cgi?id=165236 (Arch Concepts)
https://bugs.eclipse.org/bugs/show_bug.cgi?id=165238 (Arch Guidelines, missing attachment to bug).
https://bugs.eclipse.org/bugs/show_bug.cgi?id=165240 (Arch Checklists)
https://bugs.eclipse.org/bugs/show_bug.cgi?id=165244 (Arch Artifacts)
https://bugs.eclipse.org/bugs/show_bug.cgi?id=165245 (Arch Templates)
https://bugs.eclipse.org/bugs/show_bug.cgi?id=165254 (Arch Capability Patterns)
https://bugs.eclipse.org/bugs/show_bug.cgi?id=165258 (Redefine OpenUP Architectural Approach)

A total of 18 open bugs noted by Mark from Bugzilla report.

| ID | Changed | Sev | Pri | Plt | Status | Product | Comp | Vers | TargetM | Summary |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 156391 | 2006-10-19 | nor | P3 | PC | RESO | EPF | Content | 0.9 | 1.0.0 | Arch - Elements Not Referenced in Task: Define the Archit... |
| 159371 | 2006-10-19 | min | P3 | PC | RESO | EPF | Content | 0.9 | 1.0.0 | Arch - Minor fixes to Architecture discipline |
| 160074 | 2006-10-19 | nor | P3 | PC | NEW | EPF | Content | 0.9 | 1.0.0 | Arch - Feedback provided |
| 160770 | 2006-10-20 | nor | P3 | PC | ASSI | EPF | Content | 0.9 | 1.0.0 | Arch - Concept: Component seems misplaced |
| 160771 | 2006-10-20 | nor | P3 | PC | ASSI | EPF | Content | 0.9 | 1.0.0 | Arch - Checklist: Architecture does not follow other chec... |
| 165217 | 2006-11-20 | nor | P3 | PC | NEW | EPF | Content | 0.9 | 1.0.0 | Arch Re-write Content for Architectural Mechanisms |
| 165219 | 2006-11-20 | nor | P3 | PC | NEW | EPF | Content | 0.9 | 1.0.0 | Arch - Refine the Architect Role |
| 165222 | 2006-11-20 | nor | P3 | PC | NEW | EPF | Content | 0.9 | 1.0.0 | Arch - Make architecture content more visible in discipli... |
| 165234 | 2006-11-20 | nor | P3 | PC | NEW | EPF | Content | 0.9 | 1.0.0 | Arch - Internal elements don't follow naming conventions |
| 165235 | 2006-11-20 | nor | P3 | PC | NEW | EPF | Content | 0.9 | 1.0.0 | Arch - Refine architecture tasks for focus on small teams... |
| 165236 | 2006-11-20 | nor | P3 | PC | NEW | EPF | Content | 0.9 | 1.0.0 | Arch - Refine architecture concepts for focus on small te... |
| 165238 | 10:54:31 | nor | P3 | PC | NEW | EPF | Content | 0.9 | 1.0.0 | Arch - Refine architecture guidelines for focus on small ... |
| 165240 | 2006-11-20 | nor | P3 | PC | NEW | EPF | Content | 0.9 | 1.0.0 | Arch - Refine architecture checklists for focus on small ... |
| 165243 | 2006-11-20 | nor | P3 | PC | NEW | EPF | Content | 0.9 | --- | Arch - Refine architecture artifacts for focus on small t... (Duplicate TBC) |
| 165244 | 2006-11-20 | nor | P3 | PC | NEW | EPF | Content | 0.9 | 1.0.0 | Arch - Refine architecture artifacts for focus on small t... |
| 165245 | 2006-11-20 | nor | P3 | PC | NEW | EPF | Content | 0.9 | --- | Arch - Refine architecture templates for focus on small t... |
| 165248 | 2006-11-20 | nor | P3 | PC | NEW | EPF | Content | 0.9 | --- | Arch - Refine architecture CPs for focus on small teams a... (Duplicate TBC) |
| 165254 | 2006-11-20 | nor | P3 | PC | NEW | EPF | Content | 0.9 | 1.0.0 | Arch - Refine architecture CPs for focus on small teams a... |
| 165257 | 2006-11-20 | nor | P3 | PC | NEW | EPF | Content | 0.9 | --- | Arch - Redefine the OpenUP architectural approach (Duplicate, to be removed) |
| 165258 | 2006-11-20 | nor | P3 | PC | NEW | EPF | Content | 0.9 | 1.0.0 | Arch - Redefine the OpenUP architectural approach |

Jim to review duplicates noted above.

- Discussion of 165258 and 165245

Discussed agility of content (165258).  Mark felt that in general the UP activities related to architecture are scaleable in the small and in the large.  If you document anything, it should be the architecture.  Ricardo commented that there are too many template options, which leads to confusion for users (which template should I use).  Ana mentioned that an example may help.  Also, a document based Architecture artifact will not go over well with the agile community.

Mark asked if we are still factoring out VM aspects into a separate package that can be removed.  There was no answer 8-).

This item needs more discussion.

- 165219 Role

Mark will implement changes proposed.

- 165222 Make architecture content more visible in discipli...

Mark will implement proposed changes.

- 165234 Naming

Mark will implement proposed changes.

- 165240 Refine Checklists

Mark will implement proposed changes.

- 165243 Architecture Artifacts

Mark will implement proposed changes.

- 160771 Checklist

Check items should be in the form of a question.

- Remaining items

Team is to review bugs and comment prior to next call.  Mark will then prioritize them for the next call. Next call will be the same time next week.

- Issues/Decisions

See items in red above.  Next call will be next week at the same time/place. Mark will send out notice to epf-dev and update yahoo calendar.