# Participants

- Ricardo B

- Chris S

- Chris A

- Jim R

- Jas

# Agenda

- Determine disposition of work items, initially focusing on those with the “Review” action

# Meeting Notes

- Discussed items requiring Review action; started at row 11 and finished at row 37 (got through 27 items)

- Briefly discuss several tool-related items

- Decided that Chris would enter items requiring Submit action into Bugzilla to allow people to start working on them, prior to completing the review of the entire list

- Added 3 new items to list

- Discussed having next meeting the week of 12 Jun

# Action Items

- Submit items requiring Review action to Bugzilla

- Team to review those remaining items whose disposition was not evident

- Chris A to put together prototype examples of “List 1” and “List 2” in context of EPF PM work

- Chris A to send “process model completeness” guideline

- Team to review list of potential names for “List 1” and “List 2” and put it to a majority vote on epf_dev mailing list – might be useful to review existing definitions of these work products in 20060526 OpenUP content (called “Iteration Plan” and “Work Item List”)

# Item Summary

| List Status Prior to Meeting | List Status After Meeting |
| --- | --- |
| Action; Total. Completed; 1. Defer; 6. Reject; 2. Review; 53. Submit; 41. Grand Total; 103. | Action; Total. Completed; 2. Defer; 8. Reject; 5. Review; 16. Submit; 75. Grand Total; 106. |