- OpenUP Telecon

- July 23, 2007

# Attendees:

Ricardo Balduino

Per Kroll

Brian Lyons

Jim Ruehlin

Steve Adolph

Jaana Nyfjord

# Agenda

- Status per content package

- Plan before release 1.0

- Issues/Decisions/Actions

# Status per content package

- OpenUP General

  - We closed 4 bugs in the general/overarching package during today’s concall. Currently, there are 8 bugs open. 5 bugs are to be verified according to decisions (marked in red) listed below. 3 bugs are still to be resolved and verified. Overall, the feeling is that we are on track and that this work will be completed by Wednesday 25th.

  - 176199 -  General - Create content for Guideline: OpenUP Family . Per K. to resolve and Brian L. to verify.

  - 186594 - General - Review Task Descriptors to ensure they are in …. Ricardo to resolve today July 23. Brian L. will verify.

  - 178103  - General - Revisit OpenUP content for authoring conventions. Half-way through resolv. This bug will be deferred to post 1.0. Ricardo deferred this bug to post 1.0.

  - 195049 General - Create CP: Phase Iteration Tempate inception_ph...  Ricardo B. verifies.

  - 195050 General - Create CP: Develop Solution example that is not...  Ricardo B. verifies.

  - Brian raised concern regarding inconsistent items attached to the Concepts for the four phases. For instance,

- Inception has Concept: Phase attached on to it; none of the others do.  Elaboration has  Concept: Iteration attached on to it; none of the others do.

- Three of the four phases (not Construction) have a link to Concept: Collaborate to align interests and share understanding.

- The Inception Phase Template has the Activity: Agree on the technical approach which includes the Task Descriptor: Outline the Architecture.  Yet Elaboration has a link to Guideline: Outline the Architecture and Inception does not.

We fixed these inconsistencies in real-time. The decision was to remove everything and only keep the related core principles and a few other critical concepts, such as Risk. Per changed this real-time and committed to CVS.

  - Bug 197026 - General - Inconsistent Capitalization of CPs and Activities is NEW and still assigned to epf.content-inbox@eclipse.org. The decision is that capitalization for the naming of the CPs and the activities. Brian L. assigns the bug to himself. Ricardo B. to verify.

- OpenUP RM

  - No one on the call that can address this.

  - Chris S. is on vacation.

- OpenUP CM

  - No one on the call that can address this.

  - Chris S. is on vacation.

- OpenUP PM

  - No one on the call can address this.

- OpenUP/Architecture

- No one on the call that can address this.

- OpenUP/Test.

  - No one on the call that can address this.

- OpenUP/Overarching

  - See comments above.

# Plans before release 1.0

There is an extra Package Owner call scheduled Tuesday July 24th at 8 am (PDT).

Jaana N. can not attend this meeting.

# Issues/Decisions/Actions

See items in red above.