- June 12, 2006 OpenUP RM Discipline Review Telecon

- Attendees:

Chris Sibbald

Ricardo Balduino

Jim Ruehlin

Chris Armstrong

Leonardo Medeiros (Brazil, Masters in Requirements Engineering)

Bruce MacIsaac

Paul Bramble

- Agenda

- Status work done since last call

- Discussion

- Issues/Decisions

- Status (M3)

- Chris sent a spreadsheet to the group on May 31 which summarized the status of the RM discipline and listed associated bugs.  Copy attached:

- Comments received from Ricardo and Ana.

- Discussion

Walked through items on spreadsheet.  See attached for comments.

- Issues/Decisions/Actions

- Chris Sibbald to provide MS Word version of Concept:Supporting Requirements for review (completed, see attached).

- Chris Armstrong to provide revised version of Concept:Use Case.  MS Word document of current version attached to help (simply turn on track changes and update).

- Ricardo to make structural changes to RM package to factor out Use Case Model into separate package.

- Paul Bramble to update Checklist:Use Case to either define terms used from book or use neutral language.  MS Word version of current version is attached.

- Chris Sibbald to rename Guideline:Achieve Concurrence to Guideline:Effective Requirements Reviews.

- It was decided that the Guideline:Define Vision is not required.

- Chris Sibbald to revise Guideline:Detail Use Cases and Scenarios to address/discuss/define scenario and ensure consistent use of upper/lower case when referring to artifacts.

- Ana to provide Guideline:Supporting Requirements and Checklist:Supporting Requirements.

- Ana to simplify the template (2-3 pages with minimal guidance in-line) for Artifact:Supporting Requirements and remove “Key Considerations” section.

- Chris Sibbald to provide reference for Use Case Formats guideline and revise text to use consistent upper/lower case when referring to method elements/generic concepts.

- Chris Sibbald to add representation option for the “ActorGoalList” to the content of Artifact:Actor.

- Chris Sibbald to update Artifact:Glossary to include discussion of representation options (term:definition table, publish on website, use domain model) and remove template.