- June 4, 2007 OpenUP General & Overarching Content Telecon

AGENDA

* Check status M8 bugs and close/Assign verification where needed

* M9 Plan

* Other issues

- Attendees:

Jim Ruehlin

Jaana Nyfjord

- Chris S. notifies inability to attend

- Ana A. notifies inability to attend

- Brian L. notifies inability to attend.

- Status

The following shows the status of bugs planned for M9 OpenUP/Basic General content (from Bugzilla).

Yellow marking indicates that the bug is still unassigned. We need to find available people.

.

| ID | Changed | Sev | Pri | Plt | Status | Product | Comp | Vers | TargetM | Summary | Comment/Disposition |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 132909 |  |  |  |  |  |  |  |  | 1.0 M8 |  | Transferred Tool component. |
| 133186 |  |  |  |  |  |  |  |  | 1.0 M8 |  | Transferred Tool component. |
| 133383 |  |  |  |  |  |  |  |  | 1.0 M8 |  | Transferred Tool component. |
| 154628 | 2007-04-26 | enh | P3 | PC | NEW | EPF | Content | 0.9 | 1.0 M9 | General - Perform top-to-bottom review of OpenUP/Basic 1.0 | We are missing wider participation. Post additional invitations to news group, agile groups … Jim R. |
| 171152 | Wed 11:18 | nor | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M9 | General - OpenUP Lifecycle diagram does not dramatically ... | Progress at the F2F. Close and create new bug. Brian L. and Per K. organizes work and sets up new bugs for the creation of a new diagram. |
| 175219 | 2007-04-23 | nor | P3 | PC | NEW | EPF | Content | 0.9 | 1.0 M9 | General - We need the assistance of a graphic artist to h... | Dependency with bug 171152. Keep open. Brian L. and Per K. organizes work and sets up bugs for new diagram. |
| 176201 | Wed 11:14 | nor | P3 | All | NEW | EPF | Content | 0.9 | 1.0 M9 | General - Create content for Guideline: Agile and Unified | Re-assigned to Jim R, but has limited time at the moment. Find replacement. |
| 176599 | 2007-04-30 | nor | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M9 | General - Fix Multiple Occurrences on Work Product Descri... | Ricardo B. assigned. Resolved, but not accepted for verification by Brian L. Brian L re-opens/re-assigns the bug to himself and fixes in M9. |
| 181425 | 2007-04-06 | nor | P3 | PC | ASSI | EPF | Content | 0.9 | 1.0 M9 | General - Brief descriptions of Concepts are inconsistent | Brian L. assigned. |
| 183861 | 2007-04-27 | nor | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M9 | General - Concept for working together | Ana P. assigned.. |
| 185462 |  |  |  |  |  |  | Content |  | 1.0 M9 | General - Update the "About" box text to indicate the OpenUP/Basic version number is 1.0 | Jim R. assigned. |
| 186248 |  |  |  |  |  |  | Content |  | 1.0 M9 | General - Remove blank pages before releasing OpenUP 1.0 | Jaana N. assigned |
| 186594 |  |  |  |  |  |  | Content |  | 1.0 M9 | General - Review Task Descriptors to ensure they are in synch with Tasks | Should only work on this the last half of the last iteration. Volonteers? |
| 188180 |  |  |  |  |  |  | Content |  | 1.0 M9 | General - DP Activity Diagrams Need Cleanup | Might be a tool issue. Make sure the tool-people are done with changes in activity diagrams before we check them. Volonteers? |

Summary M9:

Total: 14 bugs

Un-assigned: 3 bugs

- Plans

Next status call is next Monday June 11 at 9.00 am (PDT).

NB. Jaana N. will not be able to attend this meeting due to traveling.