- August 18, 2006 OpenUP PM Discipline Telecon

- Attendees:

Chris Sibbald

Ricardo Balduino

Russell Pannone

Joe Krebs

Chris Armstrong

Per Kroll

- Status

Chris A. and Joe will be working on content after this call, so would like to keep it very short.

Chris A. contacted all people that were willing to help: Bernie Clark on vacation but volunteered to help and provided list of things he was interested in.

Unassigned items are predominantly guidance elements.  Ricardo stated that there are some things we can live without (some checklists, for example), but guidance on performing a tasks/steps should be available.

Per asked if we need examples.  During General Content call this morning is was agreed to defer examples to post-September release.  Per feels a number of guidelines could be de-scoped.  Some are essential (Iteration Planning, Work Item List).

Per needs someone to review his drafts, he has two elements ready for review.

Some other elements have been resolved and require review (ex. Role: PM ready for review).

Chris A will produce a list of items that require review and solicit reviewers.  The reviewers should review off-line then discuss comments at PM telecon next Friday.

|  | Bug | Item Type | Name | Assigned | Points | Iteration | 8/16/2006 |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | 147965 | Capability Pattern | PM - Capability Pattern assess_and_close_out_project - create content | remove | 2 | 5 | Resolved |
|  | 147967 | Capability Pattern | PM - Capability Pattern assess_and_plan_iteration - create content | Per | 2 | 5 | Assigned |
|  | 147968 | Capability Pattern | PM - Capability Pattern initiate_project - create content | Joe | 2 | 5 | Assigned |
|  | 147969 | Capability Pattern | PM - Capability Pattern manage_iteration - create content | Per | 2 | 5 | Assigned |
|  | 146426 | Checklist | PM - Add new Checklist: Project Plan | Joe DESCOPE | 2 | 6 | Assigned |
|  | 151831 | Checklist | PM - Checklist: Iteration Plan - create | Per | 2 | 6 | Assigned |
|  | 151834 | Checklist | PM - Checklist: Risk List - create | Ricardo | 2 | 6 | Assigned |
|  | 151832 | Checklist | PM - Checklist: Status Assessment - create | Chris | 2 | 6 | Assigned |
|  | 151835 | Checklist | PM - Checklist: Work Item List - create | Per | 2 | 6 | Assigned |
|  | 146439 | Concept | PM - Add new Concept: Project Team | DESCOPE | 3 | 6 | New |
|  | 146476 | Concept | PM - Concept: Building Effective Teams - add content | Needs to be written from scratch, low priority. | 3 | 6 | New |
|  | 146436 | Concept | PM - Concept: Iteration - update content | Per | 2 | 6 | Assigned |
|  | 151827 | Concept | PM - Concept: Metrics - update content |  | 2 | 6 | New |
|  | 146437 | Concept | PM - Concept: Milestones - Add content | Ricardo has written content | 2 | 6 | New |
|  | 146438 | Concept | PM - Concept: Phase - Update content |  | 2 | 6 | New |
|  | 146441 | Concept | PM - Concept: Risk - extend content | Ricardo | 1 | 6 | Assigned |
|  | 146440 | Concept | PM - Concept: Risk - update content | Ricardo | 1 | 6 | Assigned |
|  | 146482 | Concept | PM - Concept: Risk Management- update content | Ricardo | 1 | 6 | Assigned |
|  | 149235 | Discipline | PM - No project management discipline text. |  | 1 | 6 | New |
|  | 146445 | Example | PM - Add new Example: Iteration Plan | Per DESCOPE | 2 | 6 | Assigned |
|  | 146444 | Example | PM - Add new Example: Project Plan | Joe DESCOPE | 2 | 6 | Assigned |
|  | 146446 | Example | PM - Add new Example: Work Items List | Per DESCOPE, but include if at all possible. | 2 | 6 | Assigned |
|  | 135397 | Guideline | PM - Add Content: Guideline: Work Item List | Per (this one is important) | 3 | 6 | Assigned |
|  | 146468 | Guideline | PM - Add new Guideline: Use Case Points Estimation Technique | DESCOPE | 3 | 6 | New |
|  | 146500 | Guideline | PM - Add new Reference: Anchoring the Software Process | Ricardo - Referenced from Milestones Concept. Chris A. to provide reference. | 1 | 6 | New |
|  | 151828 | Guideline | PM - Guideline: Assign Changes to an Iteration | Per - Combine with Iteration Planning Guideline. | 3 | 6 | New |
|  | 146453 | Guideline | PM - Guideline: Assign Work - add content |  | 3 | 6 | New |
|  | 146454 | Guideline | PM - Guideline: Estimation - update content |  | 3 | 6 | New |
|  | 146455 | Guideline | PM - Guideline: Iteration Planning - update content | Per | 3 | 6 | Assigned |
|  | 146456 | Guideline | PM - Guideline: Plan Project Phases - add content | Joe | 3 | 6 | Assigned |
|  | 146457 | Guideline | PM - Guideline: Prioritizing Work - add content |  | 3 | 6 | New |
|  | 146459 | Guideline | PM - Guideline: Project Plan - add content | Ricardo | 3 | 4 | Closed |
|  | 146460 | Guideline | PM - Guideline: Risk List - update content | Ricardo Ricardo will remove guideline and update Artifact: Risk list to capture Representation options and create a template using the current example spreadsheet. | 3 | 6 | Assigned |
|  | 146461 | Guideline | PM - Guideline: Staffing Project - add content |  | 3 | 6 | New |
|  | 146463 | Guideline | PM - Guideline: Status Assessment - update content | Chris | 3 | 6 | Assigned |
|  | 146464 | Guideline | PM - Guideline: Time-Boxed Iterations - add content | Per – Combine with Iteration Planning Guideline and Concept. | 3 | 6 | New |
|  | 146466 | Guideline | PM - Guideline: Type and Frequency of Assessments - add content |  | 3 | 6 | New |
|  | 146467 | Guideline | PM - Guideline: Types of Metrics - add content |  | 3 | 6 | New |
|  | 146477 | Practice | PM - Practice: Iterative Development - remove |  | 1 | 4 | Closed |
|  | 151830 | Report | PM - Report: Iteration Burndown | Per (this one is important) | 3 | 5 | Assigned |
|  | 151829 | Report | PM - Report: Project Burndown | Joe (this one is important) | 3 | 5 | Assigned |
|  | 151424 | Role | Project Manager | Joe | 1 | 5 | Assigned |
|  | 151782 | Task | Assess Results | Chris | 2 | 5 | Assigned |
|  | 151783 | Task | Close Out Project | remove | 1 | 5 | Resolved |
|  | 151784 | Task | Initiate Iteration | remove | 3 | 5 | Resolved |
|  | 151785 | Task | Plan Iteration | Per | 2 | 5 | Assigned |
|  | 151426 | Task | Plan the Project | Joe | 2 | 5 | Assigned |
|  | 146502 | Task | PM - Task: Monitor and Control Project - update content | Per | 2 | 5 | Assigned |
|  | 151824 | Template | PM - Template: Iteration Plan - replace | Per | 2 | 5 | Assigned |
|  | 146504 | Template | PM - Template: Project Plan - replace | Joe | 2 | 5 | Assigned |
|  | 151826 | Template | PM - Template: Risk List | Ricardo | 2 | 5 | Assigned |
|  | 151837 | Template | PM - Template: Status Assessment - create | Chris | 2 | 5 | Assigned |
|  | 151836 | Template | PM - Template: Work Items List - create | Per | 3 | 5 | Assigned |
|  | 151820 | Work Product | Iteration Plan | Per | 2 | 5 | Assigned |
|  | 146503 | Work Product | PM - Add new Work Product: Risk List | Ricardo | 2 | 5 | Assigned |
|  | 151423 | Work Product | Project Plan | Joe | 2 | 5 | Assigned |
|  | 151821 | Work Product | Status Assessment | Chris | 2 | 5 | Assigned |
|  | 137120 | Work Product | Work Items List | Per | 3 | 5 | Assigned |

- Review Role:Project Manager

Replace “Responsible…” with “Accountable…”, replace “manages…” with “leads…”

Remove “Key Consideration” text.

Remove work “enforce” from skills section.

Discussion about Assignment approaches, should we mandate a single person should play this role?  Remove “On Agile and small projects” from Assignment approach, since OpenUP is for Agile and small projects.

Remove variability type of extends Any Role.

- Decisions and Actions

See blue text in table above for decisions and actions.