- June 4, 2007 OpenUP General & Overarching content Telecon

AGENDA

* Check status M8 bugs and close/Assign verification where needed

* M9 Plan

* Other issues

- Attendees:

Ricardo Balduino

Jim Ruehlin

Brian Lyons

Per Kroll

Ana Pereira

Jaana Nyfjord

- Status

The following shows the status of bugs planned for M8 OpenUP/Basic General content (from Bugzilla). We should have resolved/closed the majority of them by the end of M8.

.

| ID | Changed | Sev | Pri | Plt | Status | Product | Comp | Vers | TargetM | Summary | Comment/Disposition |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 132909 |  |  |  |  |  |  |  |  | 1.0 M8 |  | Reassign |
| 133186 |  |  |  |  |  |  |  |  | 1.0 M8 |  | Reassign |
| 133383 |  |  |  |  |  |  |  |  | 1.0 M8 |  | Reassign |
| 147135 | 2007-04-24 | nor | P3 | PC | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - OpenUP White papers explaining core concepts ar... | Steve A. - Defer |
| 154628 | 2007-04-26 | enh | P3 | PC | NEW | EPF | Content | 0.9 | 1.0 M9 | General - Perform top-to-bottom review of OpenUP/Basic 1.0 | External reviewers invited by Jim R. who created and sent out an invitation (wiki, epf-dev, news group). Responses and comments are coming in and posted on the wiki that has been set up for the purpose … |
| 163895 | Wed 11:55 | enh | P3 | All | NEW | EPF | Content | 0.9 | 1.0 M9 | General - Adopt standard for embedded links to content | Jim R. assigned. … use the prefix. Deferred to M9 transition as it concerns cleanup work. It should also be added to authoring guidelines. |
| 171152 | Wed 11:18 | nor | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - OpenUP Lifecycle diagram does not dramatically ... | Progress at the F2F. Close and create new bug. Brian L. and Per K. organizes work and sets up new bugs for the creation of a new diagram. |
| 175219 | 2007-04-23 | nor | P3 | PC | NEW | EPF | Content | 0.9 | 1.0 M8 | General - We need the assistance of a graphic artist to h... | Dependency with bug 171152. Keep open. Brian L. and Per K. organizes work and sets up bugs for new diagram. |
| 176201 | Wed 11:14 | nor | P3 | All | NEW | EPF | Content | 0.9 | 1.0 M9 | General - Create content for Guideline: Agile and Unified | Scott A. not assigned anymore. Re-assigned to Jim R. |
| 176599 | 2007-04-30 | nor | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M9 | General - Fix Multiple Occurrences on Work Product Descri... | Ricardo B. assigned. Resolved, but not accepted for verification by Brian L. Brian L re-opens/re-assigns the bug to himself and fixes in M9. |
| 181425 | 2007-04-06 | nor | P3 | PC | ASSI | EPF | Content | 0.9 | 1.0 M9 | General - Brief descriptions of Concepts are inconsistent | Brian L. assigned. |
| 183861 | 2007-04-27 | nor | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M9 | General - Concept for working together | Ana P. assigned.. |
| 184739 |  |  |  |  |  |  |  |  |  |  |  |
| 185762 |  |  |  |  |  |  |  |  |  |  |  |
| 186248 |  |  |  |  |  |  |  |  |  |  |  |
| 186594 |  |  |  |  |  |  |  |  |  |  |  |
| 188180 |  |  |  |  |  |  |  |  |  |  |  |
| 188470 |  |  |  |  |  |  |  |  |  |  |  |
| 188472 |  |  |  |  |  |  |  |  |  |  |  |
| 188473 |  |  |  |  |  |  |  |  |  |  |  |

Summary M9:

Total:

- Plans

Next status call is next Monday June 11 at 9.00 am (PDT).