- May 14, 2007 OpenUP General & Overarching content Telecon

AGENDA

* Check status M8 bugs

* Assign verification if needed

* Check status cross-cutting bugs

* Other issues

- Attendees:

Ricardo Balduino

Ana Pereira

Jaana Nyfjord

- Status

The following bugs are currently open against the OpenUP/Basic General content (from Bugzilla).  Work is ongoing. We should have resolved the majority of them by the next week BEFORE the F2F so that the last days of the iteration can focus on verification.

.

| ID | Changed | Sev | Pri | Plt | Status | Product | Comp | Vers | TargetM | Summary | Comment/Disposition |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 132909 |  |  |  |  |  |  |  |  | 1.0 M8 |  | James T. assigned (Ricardo stays in contact) |
| 133186 |  |  |  |  |  |  |  |  | 1.0 M8 |  | James T. assigned (Ricardo stays in contact) |
| 133383 |  |  |  |  |  |  |  |  | 1.0 M8 |  | James T. assigned (Ricardo stays in contact) |
| 146489 | 2007-04-23 | nor | P3 | PC | NEW | EPF | Content | 0.9 | 1.0 M8 | General - Index seems light | All package owners check index, ensures coverage and add terms if necessary. Jaana N. sends email to inform all package owners about the bug. |
| 147135 | 2007-04-24 | nor | P3 | PC | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - OpenUP White papers explaining core concepts ar... | Steve A. (TBC) |
| 154628 | 2007-04-26 | enh | P3 | PC | NEW | EPF | Content | 0.9 | 1.0 M8 | General - Perform top-to-bottom review of OpenUP/Basic 1.0 | “External” reviewers recommended. Jim R. creates and sends out an invitation to review letter (wiki, epf-dev, news group). |
| 158096 | 2007-04-30 | enh | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - Rework OpenUP Graphic banner | Ricardo B assigned. |
| 163895 | Wed 11:55 | enh | P3 | All | NEW | EPF | Content | 0.9 | 1.0 M8 | General - Adopt standard for embedded links to content | All package owners. Need to agree on style of “in-line” links (Element Type: Element, or simply Element). Jim R. assigned. |
| 164196 | 2007-04-24 | nor | P3 | PC | NEW | EPF | Content | 0.9 | 1.0 M8 | General - New splash screen for published web site | Defer to post 1.0 release. Ricardo B. assigned. |
| 164685 | 2007-04-20 | nor | P3 | PC | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - Core Principles need better alignment to OpenUP... | Feedback from Jim R. available. Needs to be reviewed, changes agreed and sub-bugs raised. Ricardo B. assigned. |
| 170809 | 2007-04-30 | nor | P3 | All | NEW | EPF | Content | 0.9 | 1.0 M8 | General - Review the use of the word "Release" | There is a glossary entry (a release is a build that is delivered to end users). All package owners to review their content and ensure usage of the term “release” is consistent with this definition. (Add package owners to CC list. Each package owner to add comment to bug when consistency check is done.). Jaana N. assigned. |
| 171152 | Wed 11:18 | nor | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - OpenUP Lifecycle diagram does not dramatically ... | NY F2F. Ana P. drives discussion. |
| 171250 | 2007-04-26 | nor | P3 | PC | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - Analyze and incorporate content about XP Envir... | Ricardo B. assigned. |
| 175219 | 2007-04-23 | nor | P3 | PC | NEW | EPF | Content | 0.9 | 1.0 M8 | General - We need the assistance of a graphic artist to h... | NY F2F. Dependency with bug 171152. Ana P. drives discussion. |
| 176199 | 2007-04-30 | nor | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - Create content for Guideline: OpenUP and OpenUP... | Brian L. assigned. |
| 176201 | Wed 11:14 | nor | P3 | All | NEW | EPF | Content | 0.9 | 1.0 M8 | General - Create content for Guideline: Agile and Unified | Scott A. assigned. |
| 176599 | 2007-04-30 | nor | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - Fix Multiple Occurrences on Work Product Descri... | Ricardo B. assigned. |
| 181425 | 2007-04-06 | nor | P3 | PC | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - Brief descriptions of Concepts are inconsistent | Brian L. assigned |
| 183435 | Tue 13:25 | nor | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - Remove unnecesary phase references from method ... | All package owners. Ricardo B. prepares baseline for discussion at NY F2F. |
| 183861 | 2007-04-27 | nor | P3 | All | ASSI | EPF | Content | 0.9 | 1.0 M8 | General - Concept for working together | Ana P. assigned. |
| 185260 | Fri 12:11 | tri | P3 | PC | NEW | EPF | Content | 0.9 | 1.0 M8 | General - Links to references page should target the appr... | All package owners. Jim R. contacts package owners and ensure that bookmarks are checked. |

Summary M8: 21 bugs

- Plans

Next status call is next Monday May 21 at 9.00 am (PDT).