060619 EPF Committers Meeting

- Logistics

  - Reading, UK

  - Participants

  - Per Kroll

  - Andrew Craddock, DSDM

  - Jim Ruehlin

  - Jason Mansell, ESI

  - Carl Chiley Xansa

  - Colin Cassidy, 7Irene

  - Jean-Paul Quenet, 7Irene

  - Ad Strack van Schijndel, CapGemini

  - Interested in ESI MDA

  - Julian Holmes, CapGemini

  - Interested in PM

  - Paul Fish, CapGemini

  - Chris Armstrong, APG

  - Mark Dickson, Xansa

  - Cees Michielson, Telelogic

  - Ana Pereira, Whatever Consulting Group

  - Onno van der Straaten, Result Centre LogicaCMG

  - onno.van.der.straaten@logicacmg.com

- Day 1

  - Per's opening comments - purpose of meeting

  - Create a working relationship

  - First release is due in Sept

  - Crucial to meet that release

  - OK to have some non v.1.0 incomplete content

  - We need 1.0 content robust and ready to establish a reputation

  - Brainstorming: How can we make EPF better/more useful for Sept release?

  - Currently there are concerns that OpenUP isn't a "stripped down" RUP

  - Should be a new/interesting/exciting/valuable thing

  - Use of Wikis, usability, etc

  - Understand how to build European EPF community

  - Committer community

  - User community

  - Contributor community

  - People adding value on top of OpenUP

  - Content

  - Training

  - Content

  - Tools

  - etc...

  - Do we need a 4th community

  - Platform deliverers

  - People who can do EPF conformance testing and build a conforming platform for delivery to the customer

  - Tools, content, etc

  - We need consistency to set up for that

  - Make OpenUP look like one person wrote it, not 15

  - Without touchpoints/integration points with "computer science" concepts we may not go far

  - Pilot projects

  - What will it take to create a critical mass?

  - Current Status

  - Per presented a brief overview of EPF for the benefit of the new group of people

  - Per described how open source projects work differently from standards bodies

  - Standards bodies reach consensus, time is not the driving factor

  - Open Source: We need to release by 9/30 - we need a decision

  - Release dates are a driving factor

  - Collaboration is crucial, but we are time boxed

  - There's an escalation process if you feel like your concerns are not addressed

  - If you want something done, then put some work into it and do it.

  - EPF is not just about OpenUP

  - There's been good progress the last 2 months with other EPF processes

  - Tooling

  - We're on track with our planned Sept. release for tooling

  - Content

  - OpenUP/Basic appears to be on track for Sept release

  - We're a little behind on some of the content

  - Value-Based SW Engineering (USC) and MDA (ESI) plugins may not be ready for Sept

  - Question: Where does OpenUP live in relation to RUP & Agile?

  - OpenUP is lightweight like Agile

  - OpenUP tries to address some of the concerns of the Agile community in a UP

  - Do we need to re-set the context of OpenUP?

  - The market base (small projects) is not necessarily positive towards RUP

  - The perception may be that OpenUP is another version of RUP

  - We may want to describe OpenUP as a next-generation Agile, lightweight process for small groups

  - We have synthesis, but that synthesis is missing from the way we're describing OpenUP

  - Question: Will IBM take all the "good bits" of contribution and make their own product?

  - This concern was raised in a DSDM meeting

  - Anyone can use the content to build their own commercial product

  - The confusion is that if you use an OpenSource tool like Composer, is the published product Open Source?

  - The published information is NOT open source unless it's contributed

  - Question: Is there a branding issue?

  - Agile brand

  - UP brand

  - Why do we have a separate Agile box in the EPF ecosystem

  - EPF will fail if we don't have the Agile thought leaders be key influences of the content

  - Direct participation

  - The Agile box allows people not to have to worry about talking to IBM or other big companies

  - We'd like to collaborate with the Agile people, but they don't have to

  - The DSDM governing board is split on EPF

  - Some see it as an opportunity to raise awareness of DSDM and influence OpenUP

  - Some are worried about the motives behind the EPF project

  - The Agile group is taking a "wait and see" attitude with EPF

  - Catalasis is creating a Scrum plug-in to OpenUP

  - Schwaber has said it's OK to donate it, just don't describe it as THE Scrum process

  - Mike Cohn, chairman of Agile Alliance

  - He's interested in getting involved in EPF

  - He's interested in working in Agile Project Management

  - His chairmanship is ending on July 1

  - Jim Highsmith, Agile Project Management Network

  - Interested in creating a consolidated agile framework

  - Scott Ambler

  - Donating agile modeling and agile data modeling

  - Agile Practice Lead for IBM

  - Will help make sure the consolidated agile framework is done

  - Agile is trying to become mainstream in large companies

  - The benefit for Agile in EPF & OpenUP is to give them a way to get into the corporate environment

  - Eclipse Dashboard Info

  - Tracks defects, activity, fixes, etc, across Eclipse projects

  - We were the 7th most active of the 60 Eclipse projects

  - 11 different organizations are EPF committers

  - One of the most diverse projects

  - 1000 downloads per week

  - 5 face-to-face meetings in 4 months

  - Indicates a high interest in the project goals

  - Project Management Walkthrough (Chris Armstrong)

  - Review OpenUP PM elements

  - Compare/align with Scrum

  - Testing/piloting of OpenUP/Basic content

  - OpenUP project plan (for the OpenUP project not the one inside the process) has not been maintained

  - Probably need more governance

  - New iteration has not been added

  - More about releases and release planning is needed

  - e.g. the "Release Burndown"

  - It was decided to address the OpenUP project plan in a breakout session

  - What should be our next release after 1.0?

  - 1.1 in December?

  - Parallel stream?

  - Chris presented a proposed OpenUP Project Plan template

  - Uses the OpenUP project plan as data

  - Iteration goals live in the project plan, iteration objectives live in the iteration plan

  - Keeps relatively static information in static docs and dynamic info in dynamic docs

  - Test cases are referenced in the project plan

  - We need to test/pilot OpenUP

  - We need to have a good integration between project management, requirements, and test

  - Important story for the Agile community

  - Don't invent brand new process practices for this release - use what's been proven

  - Do we need to address the fact that process involves cultural change?

  - Will the affect successful adoption of OpenUP?

  - Consulting services need to be provided to support OpenUP deployment

  - Do we need to have accreditation or certification of practictioners?

  - Would support credibility

  - Certification should be done by independent 3rd parties

  - Identifies and supports the brand

  - We need to define more glossary terms within OpenUP

  - Other potential PM work products were described - see slides for details

  - Comparisons were presentented between Agile work products and work products used by OpenUP - see slides for details

  - DSDM focuses on deliverables rather than tasks - is there value in individual tasks?

  - Scrum assigns tasks based on objectives

  - There are terms, that appear in the PM description of the process but not in any of the PM artifacts

  - In other words, those terms are never actually used when the process is performed

  - The Risk List should be elevated to its own work product

  - It's currently a section in the project plan

  - This can make risk less visible

  - Persentaiton Walkthought of OpenUP/MDA (Jason)

  - We'd like to get an initial commitment of people willing to work on the plug-in to build the MDD development community

  - The development community should agree on the structure of the plug-in

  - This would be the end of Elaboration for the MDA plug-in

  - Per: Having MDD in some pre-release state at the end of September will show the community that OpenUP/Basic can be extended, increasing its value

  - Regarding plug-ins in general, do we need a recipie book?

  - The plug-ins gives you the ingreedients. We need guidance on "how much" of the ingreedience we need

  - We need a listing of what circumstances to use what plug-ins and in what combination

  - This opened up the discussion of what to do with lots of plug-ins, maintaining quality, and assuring integration

  - Community approval will be important

  - We don't want EPF to just become a junkyard of plug-ins

  - Breakouts

  - MDD

  - Discussed architecture and coverage of OpenUP/Basic

  - Started matrix of OpenUP/MDD elements and OpenUP/Basic elements

  - Project Management

  - Discussed Project Plan, Iteration Plan, Cross-Project Backlog

- Day 2

  - Breakout sessions

  - XML import/export Demo

  - Colin & Jean-Paul, 7Irene

  - Structure of plug-ins is very important for maintainability and understandability

  - Difficult to do this in the Comoposer

  - Working on import/export of XMI

  - Reference model in RSA

  - RSA is extensible via UML profiles

  - Easy to understand the model

  - Composer is focused on producing documentation, not modeling

  - In practice, don't capture too much detail in RSA, that's what Composer is for

  - UMA diagrams

  - Class (associations)

  - Activities

  - Activity Overview Diagram

  - Provides overview of process

  - Uses RSA free-form diagram

  - In the future it will support creation of activity detail diagram

  - Allows mapping of method elements to each other

  - Plugin.xmi is modified in-place when the transformationis performed

  - Every word that's a method element is automatically created as a hyperlink during the transformation for text in the description

  - The plan is to open-source the transformation

  - Presentations & Discussion on Wiki (Onno/Per)

  - LogicaCMG uses RMC with Wiki technology - RUP Wiki

Based on LogicaCMG's experience with/work on the subject of using a process framework together with wiki technology (RUP Wiki)

- Template feature allows for the creation of a process page based on another page

- The Wiki technology may be open-sourced

- Discussion

- Wikis tend to have a low contribution rate (1% - 10%)

- Possibly because of higher rigor of contribution

- Possibly because of the size of the audience

- One usage model could be to create blank wiki pages for each artifact to provide a place to comment on the method elements

- One goal of using wikis is to get more 2-way communication between process engineer and process users

- Process engineers would gain great value by getting feedback

- They don't get much feedback now

- Use the technology for process authoring and guidance. Don't use it for new process models

  - Published Website Usability

  - What do we need to do to "brand" OpenUP?

  - Potential issues with current "first look" of OpenUP/Basic

  - Roadmap is too long - summarizes all the tasks in the process in a single page

  - A diagram summarizing the process may be useful

  - Include a page with a table referencing all process elements

  - Include a page with a table briefly describing what happens in each page

  - No guidance on "Navigating the Website" page

  - Method Architecture Fundamentals

  - mostly academic stuff

  - Under getting started, is it necessary to have the folders under the roles or are just different icons necessary?

  - What do new users of the PROCESS need/want to see?

  - Many usability aspects were put in place for a large process - what changes are appropriate for a small process like OpenUP/Basic?

  - Two tabs

  - Novice (Getting Started)

  - Don't need domain & type in Work Products - new user won't understand

  - Expert

  - Quick way to find process elements/information

  - Roles

  - Lifecycle

  - Are we causing the user to lose context when navigating the tree view?

  - Do we need to lose the tab metaphor entirely?

  - Replace with image map(s)?

  - Per - we need a powerful graphical map

  - This can make a big difference in branding and usability

  - Project Management - discipline ideas

  - Project Manager becomes Project Lead

  - Product Backlog is the Cross Project Backlog

  - A list of everything we might want the project to do

  - It's carried with application from version to version

  - Flag items that should be done in the current version

  - Items marked complete when an iteration ends

  - How is the Vision affected by this artifact?

  - Vision paints a shared understanding of the product

  - Vision is a broad description - can be realized by a number of different potential scenarios

  - Describes a "solution space", not a specific implementation

  - Project Plan describes high-level plan for achieving the vision

  - Can assign points to items in the backlog

  - Use for estimation purposes

  - Iteration Plan

  - Includes detailed task list of items from the CPB for this iteration

  - High-level iteration goals

  - Evaluation criteria for the iteration

  - Test cases

  - Is this too large a scope for the project? Should we only focus on development and no other "outside" organizational issues?

  - Extensibility/SPEM (Per)

  - 7 companies contributing to SPEM

  - Many are also EPF contributers

  - EPF wants to support SPEM 2.0 specification

  - SPEM counterproposal has been submitted by Borland/Ocellus

  - May create confusion in the marketplace - what does this mean for EPF?

  - Risk: EPF doesn't follow SPEM or evolves tool in suboptimal way in order to follow the standard

  - The original specification has a lot going for it

  - Support of EPF

  - Implementation in tools

  - EPF Composer/RMC

  - Hope: SPEM 2 will be approved by the end of 2006 substantially in its current form

  - Differences between specifications

  - Part of the counterproposal appears to be plagiarized from SPEM 1.1

  - Counterproposal more aligned towards Microsoft

  - Counterproposal is closer to SPEM 1.1, causing the tool to move back 3 years in technology

  - Counterproposal is more focused on process enactment than process authoring

  - Peter Haumer is the person to contact about more information about this

  - Software Deployment in OpenUP (Ana)

  - We don't have guidance on releasing the software

  - Software isn't "done" after development - it needs to be deployed

  - Deployment may be part of "solutions development", larger than just software development

  - Deployment is a sub-culture that's often ignored

  - Deployment could happen every iteration

  - Deployment manager should be involved in creating (deployment) requirements

  - Software distribution could be a separate plug-in

  - Keep scope of OpenUP/Basic small

  - We should probably address deployment in current roles/tasks, at least

  - E.g. planning deployment is a step in planning the project

  - We could have deployment as a separate plug-in for projects that have significant deployment issues

  - Iteration builds may have deployment concerns

  - When are deployments successful? How are they measured?

  - Deployment to testing (internal, micro deployment) versus deployment to the customer (external, macro deployment)

  - How to assemble a plug-in

  - This will be done as a web session

  - Outreach in Europe

  - Finding and driving successful pilot projects

  - Projects should be referencable

  - Articles can reference the customer's positive response to EPF

  - Also gets the message out that the consulting organization provides value

  - Message: EPF and/or OpenUP/Basic provides value

  - What value specifically?

  - We need approval to use the company's name

  - Create paragraphs/pages on the EPF website describing success stories

  - Clients can remain anonymous, but naming them is a stronger statement

  - It makes a stronger story about EPF if we can say "X number of organizations are deploying or using OpenUP and/or EPF"

  - Potential Engagements

  - Ania - will be deploying OpenUP/Basic to organization that has used RUP

  - Jason - some large organizations

  - This should be less like marketing material and more like a technical POC

  - Consider EPF and Open/UP in process deployment engagements

  - We need a number of success stories when we launch on Sept. 30

  - We need to prove usage before Eclipse acceptance review

  - Occurs 30 days before launch

  - Project needs to move from Incubation status to real project

  - Show we have developer community

  - Organizations adding value

- e.g. 7Irene and RSA export to Composer

- e.g. Wiki extension to EPF published processes

- Show we have a user community

- We don't have this yet

- Writing and presenting articles

- What conferences can we present EPF at?

- DCM in October

- ECPG in Amsterdam

- Includes CMMI

- What articles can be written?

- Blogs

- Developer Outreach in Europe

- Assign someone the task of coordinating what conferences are available, getting someone to submit an EPF paper, etc

- Networking opportunity

- Universities

- 3 universities in North America are interested in EPF

- USC - Boehm

- Educational version of OpenUP

- Make it easy to teach process at universities

- ??

- Have someone build a EPF network across universities

- SPIN Networks

- Cees will build contacts for describing EPF to SPIN networks

- Presentations should be placed on the website

- Add link to website in advance describing presentation

- Provide slides/materials on website after presentatoin

- "We have to get more bandwidth to deal with the outreach activities" - Per

- Possibly activate the Eclipse Wiki so everyone can contribute to the website easier

- Ad Strack will look into setting up the Wiki on the EPF site

- E.g. "Community News" could have a page for each entry

- Mine epf-dev for university contacts to create a mailing list

- Contact Areas (one for each continent or country)

- University outreach

- UK - Mark

- Portugal - Ania

- Holland - Ad Strack

- SPIN outreach

- Europe - Cees

- Community outreach (Developers)

- Britan - Julian

- Contact British Computer Society

  - Future Meetings and European Involvement

  - Achievements for current meeting

  - Accelerated MDA

  - Recruited new organizations

  - Identified new technology

  - Wiki

  - Visualization

  - Better "message tuning"

  - Progress on project management discipline

  - Team building

  - Kick-started outreach programs

  - questions

  - how long should meetings be?

  - 2 days seems to be enough

  - Purpose of next meeting

  - Getting 1.0 finished

  - Working meetings

  - bring laptop

  - complete/polish content

  - Collaborative working

  - Utilize Nokia's collaboration method (Cees)

  - Meeting would need to be held at the end of August

  - Sept - Mobilize resources for 1.0 deployment

  - Deployment workshop

  - collaborative presentation development

  - Clean up examples & templates

  - Date options

  - 7-8 Sept

- This will be more difficult for US people to attend due to holidays

- 14 - 15 Sept

- 21-22 Sept

- Day 3

  - Discussion of potential OpenUP/Basic training class

- To-Do

  - Package slides with notes

  - Per's opening slides

  - Chris's project management slides

  - Chris's Project Plan artifact template

  - Jason's MDA slides

  - Onno - OpenUP Wiki

  - Set up demo of UMA transformations for Charlie and Peter

  - Colin Cassidy

  - Jean-Paul