On September 24, Dmitry Kornilov presented to the Jakarta EE Working Group, the following GlassFish release plan (**changed lines are in bold**):

        **Sep 18 -- All code required for GF build contributed.**

        Sep 23 — Eclipse GlassFish builds.

        Oct 1 -- Java EE 8 CTS testing. We are able to run CTS tests on Eclipse GlassFish.

(Can run the tests, but not necessarily pass the tests.)

        **Oct 22 — CI/CD release pipelines completed.**

(Concern that this might slip into November.)

        Oct 22 -- Eclipse GlassFish 5.1-RC1 milestone release.

(Considered do-able.)

        **Nov 5 — Dependencies updated. All projects are released to OSSRH and have dependencies to Eclipse version of other components.**

**Nov 30 -- Release Review completed.**

**Dec 14 -- Eclipse GlassFish 5.1 release. All CTS tests are passed.**