## Slide 1: EMF 2.4.0 Ganymede Simultaneous Release
June 4th, 2008

## Slide 2: Eclipse Modeling Framework (EMF)
Provides a uniform mechanism for describing and accessing all data to facilitate sharing
Supports conversion to and from different models descriptions
Developer can focus on the creative tasks rather than repeating the mundane tasks again and again
The merging generator supports alternating between modeling and programming
Full support for Java 5
EMF's Ecore Editor showing the Library model
JavaTM generated code
Reflective Editor editing a dynamic instance of the model
XMLTM binding to Java

## Slide 3: What is EMF?
EMF is a modeling framework and code generation facility for building tools and other applications based on a structured data model.
From a model specification described, for example, in XMITM, EMF provides tools and runtime support to produce a set of Java classes for the model, a set of adapter classes that enable viewing and command-based editing of the model, and a basic editor.
Exploits the facilities offered in Eclipse to...
  Generate code without losing user customizations (merge)
  Automate important tasks (such as registering the runtime information)
  Improve extensibility
  Provide a UI layer

## Slide 4: What does EMF provide?
From a model specification, EMF can generate efficient, correct, and easily customizable implementation code
Out of the box, EMF provides support for
  Java interfaces, UMLTM, XML Schema
EMF converts models to Ecore (EMF metamodel)
Reflective API and dynamic model definition
Persistence API with out of box support for XML/XMI (de)serialization of instances of a model
Runtime to support various types of applications including Eclipse, Eclipse RCP and, even, stand-alone
And much more….

## Slide 5: Ganymede Release Talking Points
Noteworthy New Features
  Support for Content Types
    Applications using EMF can now register its resources using content types
    Content types in EMF can be used both in stand-alone and Eclipse based applications. For the latter, it integrates seamless with Eclipse’s content type support
  A new role for URIConverters
    In addition to the creation of input and output streams for URIs, URIConverters now support several operations, including deletion, and timestamp and existence queries
    Easier integration with REST applications
    Easier customization via URIHandlers

## Slide 6: Ganymede Release Talking Points
Noteworthy New Features (cont.)
  Support for Data Binding
    EMF now provides the hooks to easily integrate instances of Ecore models and Eclipse’s data binding API
    Terrific example of the community stepping up to provide an important feature
  Installable Examples
    The EMF examples can now be installed to the workspace via wizards located under Eclipse’s “Example” category
  Several performance and usability improvements, including
    Support for defining the fonts and colors on Item Providers
    Binary serialization and deserialization

## Slide 7: Ganymede Release Talking Points
Quality of APIs
  The component lead certifies that the requirements for Eclipse Quality APIs have been met for this release
  A few classes were marked as “provisional” (this will be further detailed in this presentation)
End of Life Issues:
  No significant deprecations, deletions, or other end-of-life changes
IP Issues:
  All significant contributions, non-Committer code contributions, and third-party libraries have received IP clearance
Committer Changes
  Kenn Hussey now works for Embarcadero Technologies

## Slide 8: Non-Code Aspects
Change Management
  Every change in EMF is described by at least one bugzilla
  The EMF Release Notes presents all the bugzillas implemented in a given build: http://www.eclipse.org/modeling/emf/news/relnotes.php?project=emf&version=HEAD
Plan Items
  Release plan document: http://www.eclipse.org/modeling/emf/docs/dev-plans/emf_project_plan_2.4.html
  6 of 6 plan (keyword) items resolved as of May 13th, 2008
  227 bugzillas addressed in the 2.4.0 release as of May 13th, 2008

## Slide 9: Non-Code Aspects
516 JUnit Tests
  Combined with SDO and XSD
  On every build, about 200 of these JUnit tests are invoked both as plug-in and stand-alone tests
Packaging
  As indicated on the plan for this release, the EMF zips were changed in the M5 milestone, which happened on February 11, 2008. Since then, to both save bandwidth and make it easier to add source & docs to an existing installed runtime, the SDK zips include only source and doc.
Documentation
  Vast documentation available at
    http://www.eclipse.org/modeling/emf/docs/
    http://wiki.eclipse.org/Category:EMF

## Slide 10: APIs
The component lead certifies that the requirements for Eclipse Quality APIs have been met for this release
Historically, clients of EMF have treated every class in EMF as API. Therefore, we are left with no choice but to try our best to treat every class as API
  There are a few classes that we consider non-API code, which are properly identified by the word “internal”
  It is widely known that users are neither expected to extend the EModelElement class nor any of its subclasses

## Slide 11: APIs
The classes implementing the following new features have been marked as “provisional”
  Data Biding
  Binary Resource
Deprecated API
  All the deprecated methods were properly marked with the @Deprecated annotation
    If appropriate, the alternative API is also indicated
  Continues to be fully supported

## Slide 12: Architectural Issues, Usability, End-of-Life
Architectural Issues
  As the 2.3 version, EMF 2.4 requires a 5.0 JVM or greater
Usability
  Users can now install the examples through wizards located under the “Example” category
  The names of the EMF bundles and features were modified to better match other Eclipse features and to increase their homogeneity
  We’ve revised the categories of the EMF wizards to simplify the user’s out-of-box experience
  Several recipes and tips were added to the EMF wiki and FAQ http://wiki.eclipse.org/Category:EMF
End-of-Life Issues
  Continuing viability of deprecated API guaranteed

## Slide 13: Bugzilla
As of May 13th, 2008 (since the end of the 2.3.0 release with Europa): Note: the high number of “verified” bugzillas is partially due to a change in our development process (see bugzilla 206558 for further details)

## Slide 14: Standards and UI Usability
Standards
  OMGTM’s EMOFTM 2.0 and XMI 2.0/2.1 used and supported
UI Usability
  Internationalization
    EMF uses Eclipse Platform standard i18n support
    ICU4J and Java 5 codepoint support are used when necessary
  Localization
    Tested for localization (awaiting readiness of Babel, the Eclipse Globalization Project)
  Accessibility
    Standard Eclipse capabilities

## Slide 15: Schedule
EMF is a “+1” component in the simultaneous release
We missed the dates for these Milestone builds
  M6 slipped from 31 March to 2 April and M7 slipped from 5 May to 6 May
2.4 Release Plan
M2: 2007-09-26
M3: 2007-11-07
M4: 2007-12-16
M5: 2008-02-09
M6: 2008-04-02
M7: 2008-05-06
RC1: 2008-05-16
RC2: 2008-05-23
RC3: 2008-05-30
RC4: 2008-06-06
2.4: 2008-06-13
2.0 Release Plan
2.0.6: 2007-10-03
2.1 Release Plan
2.1.3: 2007-10-03
2.2 Release Plan
2.2.4: 2007-10-03
2.3 Release Plan
2.3.1: 2007-09-26
2.3.2: 2008-02-05

## Slide 16: Communities
Very active newsgroup
  eclipse.tools.emf
Steady interaction in both Bugzilla and on newsgroup
As others components of the Eclipse Modeling Project, EMF is experiencing a fantastic momentum
  The community is clearly embracing the Eclipse modeling technologies
    We’ve seen a record number of new components being proposed and created
    Important features available in this release were developed either by or with close interaction of people outside the core development team

## Slide 17: Communities
Conference Participation (using EMF 2.4.0)
  EclipseWorld 2007
  Tutorial and several talks at EclipseCon 2008

## Slide 18: IP Issues
The EMF component leadership verifies that
  The about files and use licenses are in place as per the Guidelines to Legal Documentation.
  All contributions (code, documentation, images, etc) have been committed by individuals who are either Members of the Foundation, or have signed the appropriate Committer Agreement. In either case, these are individuals who have signed, and are abiding by, the Eclipse IP Policy.
  All significant contributions have been reviewed by the Foundation's legal staff.
  All non-Committer code contributions, including third-party libraries, have been documented in the release and reviewed by the Foundation's legal staff.

## Slide 19: IP Issues
The EMF component leadership verifies that (cont.)
  All Contribution Questionnaires have been completed.
  The "provider" field of each plug-in is set to "Eclipse.org“.
  The "copyright" field of each feature is set to the copyright owner (the Eclipse Foundation is rarely the copyright owner).
  Any third-party logos or trademarks included in the distribution (icons, help file logos, etc) have been licensed under the EPL.
  Any fonts or similar third-party images included in the distribution (e.g. in PDF or EPS files) have been licensed under the EPL.

## Slide 20: IP Issues
The EMF project IP log is located at http://www.eclipse.org/modeling/emf/eclipse-project-ip-log.php

## Slide 21: IP Issues
The contributions for this release were recorded in 45 bugzillas
  75625, 101163, 122422, 129874, 130468, 130525, 131811, 132360, 136881, 147594, 149770, 150500, 156783, 161744, 163291, 165458, 165661, 165770, 166112, 166967, 170204, 170223, 177643, 177644, 177645, 177647, 177653, 177656, 178121, 178793, 178840, 179004, 185971, 196579, 207306, 209491, 210139, 211055, 215131, 225068, 227203, 228357, 228482, 228679, 229998
For more details, including the name of the contributor, see http://www.eclipse.org/modeling/emf/project-info/ipquery.php?sortBy=bugs.bug_id&showobsolete

## Slide 22: Project Plan
A draft development plan for EMF 2.5 is not yet available

## Slide 23: Legal Notices
OMG, UML, XMI, and EMOF are trademarks of the Object Management Group
XML is a trademark of the World Wide Web Consortium; marks of W3C are registered and held by its host institutions MIT, ERCIM, and Keio
Java and all Java-based trademarks are trademarks of Sun Microsystems, Inc. in the United States, other countries, or both
Other company, product, or service names may be trademarks or service marks of others