## Slide 1: EMF Query, Transaction, Validation 1.2.0 Ganymede Simultaneous Release Review
Ganymede Simultaneous Release Review | © 2008 by Zeligsoft, Inc. Made available under the EPL v1.0
<number>
4 June, 2008

## Slide 2: Agenda
Ganymede Simultaneous Release Review | © 2008 by Zeligsoft, Inc. Made available under the EPL v1.0
<number>
Talking Points
Features
Non-Code Aspects
APIs
Architectural Issues
Tool Usability
End-of-Life
Bugzilla
Standards
UI Usability
Schedule
Communities
IP Issues
Project Plan

## Slide 3: Talking Points
Ganymede Simultaneous Release Review | © 2008 by Zeligsoft, Inc. Made available under the EPL v1.0
<number>
Query, Transaction, Validation 1.2.0 Themes (from EMF)
  Built to Last
  Release Currency
The component lead certifies that the requirements for Eclipse Quality APIs have been met for this release
End-of-life issues
  No significant deprecations, deletions, or other end-of-life changes.
All significant contributions, non-Committer code contributions, and third-party libraries have received IP clearance
1 committer from two companies (IBM, Zeligsoft) in one country (Canada)
6 contributors from four organizations (SAP, PrismTech, IBM, student, independent)

## Slide 4: Features
Ganymede Simultaneous Release Review | © 2008 by Zeligsoft, Inc. Made available under the EPL v1.0
<number>
1.2.0 development plan available at http://www.eclipse.org/modeling/emf/docs/mq-mt-vf/dev-plans/qtv_project_plan_1_2.html
5 committed, 0 deferred
New & Noteworthy documentation at http://wiki.eclipse.org/EMF-QTV_1.2_NandN
Release notes available at http://www.eclipse.org/modeling/emf/news/relnotes.php?project=query&version=1.2.x http://www.eclipse.org/modeling/emf/news/relnotes.php?project=transaction&version=1.2.x http://www.eclipse.org/modeling/emf/news/relnotes.php?project=validation&version=1.2.x
Notes: Summarize the major features of this release as well as any other features that have generated significant discussion amongst the community during the development cycle. Compare the features against the Roadmap to understand the project's conformance or divergence.
Reason: The community will use this release and the ecosystem will build products on top of this release, and both need to know what features were included or excluded.

## Slide 5: Features – Details
Ganymede Simultaneous Release Review | © 2008 by Zeligsoft, Inc. Made available under the EPL v1.0
<number>
Built to Last
  Undo/Redo Improvements. Enhancements to transaction undo/redo in support of model refactoring operations.
  Transaction Validate-Edit. Integrated validate-edit for modeling applications in an IDE.
Release Currency
  Query J2SE 5.0. Adopt J2SE 5.0 language and APIs to align with EMF Core.
  Transaction J2SE 5.0. Adopt J2SE 5.0 language and APIs to align with EMF Core.
  Validation J2SE 5.0. Adopt J2SE 5.0 language and APIs to align with EMF Core.

## Slide 6: Non-Code Aspects
Ganymede Simultaneous Release Review | © 2008 by Zeligsoft, Inc. Made available under the EPL v1.0
<number>
Documentation hosted at EMF Web site, Wiki
Documentation (FAQ, Javadoc™, articles, etc.) available; updated for the 1.2.0 release as appropriate
Example features/plug-ins available; minor enhancements
Notes: Summarize the state of the non-code aspects of the release including: user documentation, localization/externalization, examples, tutorials, articles, and so on. Have the existing artifacts been updated? Are there new artifacts? Have the obsolete ones been retired or at least marked as pertaining only to older material?
Reason: The non-code aspects are essential for the wide-spread adoption of the release.

## Slide 7: APIs
Ganymede Simultaneous Release Review | © 2008 by Zeligsoft, Inc. Made available under the EPL v1.0
<number>
The component lead certifies that the requirements for Eclipse Quality APIs have been met for this release
Non-API in “internal” namespace
Notes: Certify that the APIs in this release are Eclipse Quality. The project lead will personally certify that the requirements for quality have been met and/or discuss any deficiences.
Reason: Eclipse members build commercial tools on top of the extensible frameworks and thus the quality of the APIs is extremely important.

## Slide 8: Architectural Issues
Ganymede Simultaneous Release Review | © 2008 by Zeligsoft, Inc. Made available under the EPL v1.0
<number>
Validation component’s default constraint provider relies on meta-data specified in plugin.xml; overloads the extension registry (scalability issue)
Notes: Summarize the architectural quality of the release. Discuss the intrinsic nature of being extensible embodied by this project. Discuss issues such as unresolved overlap with other projects, unpaid "merge debt" from incorporating various components, and so on.
Reason: Eclipse members build commercial tools on top of the extensible frameworks and thus the quality of the architecture is important.

## Slide 9: Tool Usability
Ganymede Simultaneous Release Review | © 2008 by Zeligsoft, Inc. Made available under the EPL v1.0
<number>
Update to J2SE 5.0 compliance offers improved type safety in the APIs
Notes: Summarize the usability of the tools. Usability in this sense is about using the tools to solve development problems, not the more academic sense of UI evaluation/testing.
Reason: Without usable tools, the project will not attract the user community necessary to enable the ecosystem.

## Slide 10: End-of-Life
Ganymede Simultaneous Release Review | © 2008 by Zeligsoft, Inc. Made available under the EPL v1.0
<number>
No end-of-life concerns
Notes: Summarize the features (APIs and any significant user features) from previous releases that are being end-of-life'd in this release. End of life includes both deprecation and actual removal.
Reason: The community builds products that rely on features and so they need to know when these features are changing.

## Slide 11: Bugzilla (as of May 12, 2007)
Ganymede Simultaneous Release Review | © 2008 by Zeligsoft, Inc. Made available under the EPL v1.0
<number>
Notes: Summarize the bugzilla situation. How many bug records (defects and enhancements) have been opened/closed/deferred/new, etc? How many P1, P2, ..., bug records are outstanding?
Reason: Summaries of the bugzilla records offer a glimpse into the project productivity. They also offer an estimate of the outstanding risk. And the summary is used to alert the community to known issues.

## Slide 12: Standards
Ganymede Simultaneous Release Review | © 2008 by Zeligsoft, Inc. Made available under the EPL v1.0
<number>
Query and Validation components continue to provide support for expressions specified using OCL™ (via the MDT OCL component)
Notes: Summarize the standards compliance of this release. If the features are based on defined, pending, or ad-hoc standards, what is the state of those standards and what is the state of the support for those standards in this release.
Reason: Eclipse is about building frameworks and tools based on standards, so we need to make sure that we are conforming to the appropriate standards.

## Slide 13: UI Usability
Ganymede Simultaneous Release Review | © 2008 by Zeligsoft, Inc. Made available under the EPL v1.0
<number>
No significant changes over previous release.
Notes: Summarize the user interface usability and the conformance to the Eclipse User Interface Guidelines. Include section 508 compliance, language pack conformance (does the code support multiple languages), etc. Explain any deviations from the user interface guidelines and standards.
Reason: The user community is larger than just mouse-wielding, English-speaking, computer jockeys. We need to support that larger community.

## Slide 14: Schedule
Ganymede Simultaneous Release Review | © 2008 by Zeligsoft, Inc. Made available under the EPL v1.0
<number>
EMF Query, Transaction, and Validation are “+1” components in the simultaneous release
M3 met on 7 November
M4 met on 17 December
M5 slipped from 11 February to 12 February
M6 slipped from 31 March to 2 April
M7 slipped from 5 May to 6 May
Notes: Discuss the initial schedule and any changes to the schedule over the course of the release, i.e., what the project team achieved. Discuss whether milestones were met or slipped. Reason: The community relies on consistent schedules from Eclipse so that projects and products can plan for the correct dependencies.

## Slide 15: Communities
Ganymede Simultaneous Release Review | © 2008 by Zeligsoft, Inc. Made available under the EPL v1.0
<number>
Steady interaction in Bugzilla and on newsgroup
Continued collaboration with GMF project and its clients
Notes: Summarize the project's development of its three communities. Consider the interactions on bugzilla, the mailing lists, the newsgroups, public conference calls, blogs, PR activities, code camps, conference tutorials, coordinating with other Eclipse projects and other open source projects (Apache, ObjectWeb, etc), ...
Reason: It is important for Eclipse projects to build a community around the project, not just deliver code for a project. This review item is about the success of building a community.

## Slide 16: IP Issues
Ganymede Simultaneous Release Review | © 2008 by Zeligsoft, Inc. Made available under the EPL v1.0
<number>
The EMF MQ/MT/VF component leadership verifies that:
  the about files and use licenses are in place as per the Guidelines to Legal Documentation.
  all contributions (code, documentation, images, etc) have been committed by individuals who are either Members of the Foundation, or have signed the appropriate Committer Agreement. In either case, these are individuals who have signed, and are abiding by, the Eclipse IP Policy.
  all significant contributions have been reviewed by the Foundation's legal staff.
  all non-Committer code contributions, including third-party libraries, have been documented in the release and reviewed by the Foundation's legal staff.
  all Contribution Questionnaires have been completed.
  the "provider" field of each plug-in is set to "Eclipse.org“.
  the "copyright" field of each feature is set to the copyright owner.
  any third-party logos or trademarks included in the distribution (icons, help file logos, etc) have been licensed under the EPL.
  any fonts or similar third-party images included in the distribution (e.g. in PDF or EPS files) have been licensed under the EPL.
The EMF project IP log is located at http://www.eclipse.org/modeling/emf/eclipse-project-ip-log.csv
Committer Christian W. Damus changed employment (IBM to Zeligsoft, Inc.)
Notes: The EMO explicitly asks during the Release Review if any Member would like to assert that this release infringes their IP rights. If so, the EMO and the project will follow the Eclipse IP Policy in discussions with that Member.
Reason: One of the important benefits that the Eclipse Foundation provides for its members is the consistent application of the Eclipse IP Policy which helps ensure (but does not guarantee) that the framework and tools are useable in commercial products.

## Slide 17: Project Plan
Ganymede Simultaneous Release Review | © 2008 by Zeligsoft, Inc. Made available under the EPL v1.0
<number>
Draft development plan for EMF Query, Transaction, and Validation 1.3.0 is not yet available
Notes: If there is a Project Plan (full or even a draft) for the next release, the final issue to cover in the Release Review is the unveiling of the new plan.

## Slide 18: Legal Notices
Ganymede Simultaneous Release Review | © 2008 by Zeligsoft, Inc. Made available under the EPL v1.0
<number>
OCL is a trademark of the Object Management Group
Java and all Java-based trademarks are trademarks of Sun Microsystems, Inc. in the United States, other countries, or both
Other company, product, or service names may be trademarks or service marks of others