## Slide 1
<number>
EMFT Ecore Tools 0.8 Ganymede Simultaneous Release Review
June 4th, 2008
Notes: Ecore Tools Release Review
<number>

## Slide 2: Ganymede Release Talking Points
Noteworthy features
  Ecore diagram
  Custom tabbed properties view
  Model oriented outline
  Analysis views
Quality of APIs
  The component lead certifies that the requirements for Eclipse Quality APIs have been met for this release
End of Life Issues:
  No significant deprecations, deletions, or other end-of-life changes
IP Issues:
  All significant contributions, non-Committer code contributions, and third-party libraries have received IP clearance
<number>
Notes: Mylyn Release Review
<number>

## Slide 3: EMFT Ecore Tools
Provides a complete environment to create/edit Ecore models
Graphical editor supporting multi-diagrams
Analysis views :
Hierarchy,
References
Model oriented outline
Custom tabbed properties view

## Slide 4
Features & Non-Code Aspects
New & Noteworthy maintained on the wiki
  http://wiki.eclipse.org/EcoreTools_New_Noteworthy
Non-Code Aspects
  Newsgroup / Bugzilla support
  Junit framework to test GMF diagrams
  Documentation must be improved
  FAQ : http://wiki.eclipse.org/EcoreTools_FAQ
<number>
Notes: Mylyn Release Review
<number>

## Slide 5
APIs
All non-API code in « internal » packages
No ‘discouraged access’ warnings
<number>
Notes: Mylyn Release Review
<number>

## Slide 6
Architectural Issues & End-of-Life
Architectural Issues
  Generic components have been submitted as contributions to GMF but are currently maintained in Ecore Tools. Bugs #206778, #209805, #215661
End-of-Life Issues
  None
<number>
Notes: Mylyn Release Review
<number>

## Slide 7
Bugzilla
Bugzilla (As of 05/15/08)
<number>
Notes: Mylyn Release Review
<number>

## Slide 8
Standards & UI Usability
Standards
  JavaTM 1.5
  Ecore
  Based on GMF 2.1
UI Usability
  Filters, Navigability, Multi-diagrams...
  Internationalization
    Ecore Tools uses Eclipse i18n support
  Localization
    Ecore Tools map added to Babel
<number>
Notes: Mylyn Release Review
<number>

## Slide 9: Schedule
Follow the Ganymede release train since Milestone 4
Ecore Tools is a “+3” component in the simultaneous release
We missed the date for the M6 build : slipped from 9 April to 11 April
0.8 Release Plan
  Tuesday January 08, 2008 - Milestone 4 (0.8.0M4)‏
  Tuesday February 19, 2008 - Milestone 5 (0.8.0M5)‏
  Friday April 11, 2008 - Milestone 6 (0.8.0M6) - API Freeze
  Wednesday May 07, 2008 - Milestone 7 (0.8.0M7)‏
  Wednesday May 21, 2008 - Release Candidate 1 (0.8.0RC1)‏
  Wednesday May 28, 2008 - Release Candidate 2 (0.8.0RC2)‏
  Wednesday June 04, 2008 - Release Candidate 3 (0.8.0RC3)‏
  Wednesday June 11, 2008 - Release Candidate 4 (0.8.0RC4)‏
  Wednesday June 18, 2008 - Release (0.8.0)‏
<number>
Notes: Mylyn Release Review
<number>

## Slide 10: Communities
Committer diversity
  Anyware Technologies, Individual
Exchanges with EMFT Search and GMF
Contributions
  External contributions from INRIA and Individuals
Conference Participation
  Participation to the Modeling Symposium at ESE 2007
  1 short talk at EclipseCon 08 and participation to the Eclipse/OMG Symposium
Demonstration scheduled for Ganymede DemoCamp
<number>
Notes: Mylyn Release Review
<number>

## Slide 11
IP Issues
The EMF component leadership verifies that
  The about files and use licenses are in place as per the Guidelines to Legal Documentation.
  All contributions (code, documentation, images, etc) have been committed by individuals who are either Members of the Foundation, or have signed the appropriate Committer Agreement. In either case, these are individuals who have signed, and are abiding by, the Eclipse IP Policy.
  All significant contributions have been reviewed by the Foundation's legal staff.
  All non-Committer code contributions, including third-party libraries, have been documented in the release and reviewed by the Foundation's legal staff.
<number>
Notes: Mylyn Release Review
<number>

## Slide 12
IP Issues
The EMF component leadership verifies that (cont.)‏
  All Contribution Questionnaires have been completed.
  The "provider" field of each plug-in is set to "Eclipse.org“.
  The "copyright" field of each feature is set to the copyright owner (the Eclipse Foundation is rarely the copyright owner).
  Any third-party logos or trademarks included in the distribution (icons, help file logos, etc) have been licensed under the EPL.
  Any fonts or similar third-party images included in the distribution (e.g. in PDF or EPS files) have been licensed under the EPL.
<number>
Notes: Mylyn Release Review
<number>

## Slide 13
IP Issues
Project log generated and to be reviewed by Eclipse Legal
  http://www.eclipse.org/modeling/emft/project-info/ipquery.php
Contributions
  CQ 2036, CQ 2058
<number>
Notes: Mylyn Release Review
<number>

## Slide 14: Project Plan
A draft development plan for EMFT Ecore Tools 0.9 is not yet available

## Slide 15: Legal Notices
Java and all Java-based trademarks are trademarks of Sun Microsystems, Inc. in the United States, other countries, or both
Other company, product, or service names may be trademarks or service marks of others