## Slide 1: openMDM® eclipse working group
Plenum meeting 2016
Steering committee report
Stuttgart, July 18th

## Slide 2
openMDM® EWG time line
MDM@web
MDM|BL (business layer)
07/2014 – 06/2015
07/2015 – 06/2016
07/2015 – 06/2016
MDM rich client
MDM|components
job split‘s end
openMDM® Eclipse working group
Development process
Requirements management
Quality assurance

## Slide 3
openMDM® EWG time line
Basic development 
07/2015 – 06/2016
07/2016 – 06/2017
Collaborative development of components
Availability @ eclipse.org 
job split‘s end
V0.1
WebClient V1.0 07/2016
V1.x
Hackathon
02/2016
Hackathon
04/2016
Strategic Orientation, goals synchronization, concept development 
Operational readiness
(to be evaluated by
EWG‘s members)
Deployment
06/2016
Component Architecture (CA4)
Best practices
WebClient development 

## Slide 4
openMDM® EWG time line
07/2015 – 06/2016
07/2016 – 06/2017
V0.1
V1.0
Multi Connector
Login
Navigation
Detail Viewer
Shopping Basket
Export
Search
Full Text Search
Security Handling
„other“ Data Sources
Measurement Quantities
Archiving
Multi Language
Measuring Point
Test Planing (Ordering)
Administration

## Slide 5
openMDM® status vs. architecture



Business object model
API
ASAM ODS Applikationsmodell

Basic functions
Multiple database connect
Navigation
Search
Download

Compatibility
MDM 4 database
!
Big data readiness
?
Functions
Import
Administration
Template handling
!
Collaboration readiness (modularization, QA)

Standardized generic
Persistence layer

## Slide 6
openMDM® operational issues
Use of Jira:
All EWG members should be adressable within the Jira instances of the EWG
  Create your account at https://openmdm.atlassian.net/admin/users/sign-up
  Request authorization from jira@openmdm.atlassian.net

## Slide 7
openMDM® operational issues
Use of Jira:
Involve yourself to the EWG‘s topics

## Slide 8
openMDM® operational issues
Use of Jira:
Use the meeting management features in the EWG‘s Jira
put issues on the agenda of EWG gremia by editing the committee field

## Slide 9
openMDM® operational issues
Top Level Requirements (Goals) Management
The steering committee decided to maintain a set of top level requirements, from which further actions or decisions can be derived. It should be visible to the public and thus serve for a vivid and transparent discussion – followed by a stringent focus on the common goals of the EWG. For that reason, the charter was transformed into a set of goals (as Jira tickets qualified by the issue type „top level requirement“).
This way, requests for strategic orientation and/or focus can be placed by the community members and validated by the steering committee. They serve furthermore to keep track of the strategic decisions of the community and to initiate and drive by the SC strategic changes if needed.

## Slide 10
Requirements from Daimler 2016 ff
allways online and up to date with Jira-Link
Jira
Open MDM modules

## Slide 11
user story | discription | decision date | leader | Pilot finished
#1 | MDM@WEB – Simulation kann Messdaten laden und mit Simulation vergleichen (Siemens) | 13.06.16 | Dr. Kammler | 06.2017
#2 | MDM@WEB – Simulation kann Messdaten laden und mit Simulation vergleichen (Müller BBM) | offen | (Rabenstein) | 06.2017
#3 | MDM@WEB – Messdatenbrowsing | offen | NN | 06.2017
#4 | Funktionsdatenmanagement - Anlieferung von Simulationsparameter durch Lieferanten | 2014 | Dr. Böhm | 12.2018
#5 | Volltextsuche z. B. für Thermo-Simulation | 19.05.16 | Gärtner | 08.2016
 | use cases, die open MDM nutzen könnten: |  |  | 
#6 | Messstellen-Editor im Engineering-Client | 02.2015 | Mathwig | 06.2016
#7 | Audio-Messstellen-Editor im Engineering-Client und open MDM (Tonstudio) | 28.06.16 | (Dr. Schulze) | 04.2017
#8 | Serienerprobung Dauerlauf – evt. gleiches Konzept für Immendingen mit Big Data? | offen |  | 
#9 | Werkstattsteuerungssystem auf Basis von open Source Windkanal und PKW-Powertrain-Entwicklung | 04.2016 | Heidrich | 12.2016
ambitious targets to open MDM® 5 - overview of the Daimler user storys #1-#9 -
Requirements from Daimler 2016 ff
9 user storys planed

## Slide 12
- user story - example #1
Jira
#1: MDM@WEB – Engineer can load measured data and compare it with simulation (Siemens Test.Lab)
Requirements from Daimler 2016 ff - ambitious targets to open MDM® 5 -
validation
save time
save money
quick analytic
new methodes

## Slide 13
Requirements from Daimler 2016 ff

## Slide 14
user storys - detail plans #1-#9
new open MDM® 5 modules = ?
detail view x/y
start with mime-type …
quick audio
to do
security
cloud

## Slide 15
Summary of the plan 2017 Daimler
Realease the 9 user storys for use
(# = user story)
#1: add necessary modules to MDM|Components to
transforme the open MDM4® ODS-selection Test.Lab to open MDM5® by Siemens
#2: add necessary modules to MDM|Components for
analog to #1 with PAK by Müller BBM
#3: add necessary modules to MDM|Components for
data viewing like open MDM4 ® x/y and quick audio
to do: identify modules which we need

## Slide 16
Requirements Siemens

## Slide 17
Requirements Müller BBM

## Slide 18
Requirements Company xyz … !

## Slide 19
Backup

## Slide 20
openMDM® status vs. architecture



Business object model
API
ASAM ODS Applikationsmodell

Basic functions
Multiple database connect
Navigation
Search
Download

Compatibility
MDM 4 database
!
Big data readiness
?
Functions
Import
Administration
Template handling
!
Collaboration readiness (modularization, QA)

Standardized generic
Persistence layer