openPASS Steering Committee

Meeting date: 5 December 2025

Location: MS Teams

Meeting minutes: Meeting Minutes · Wiki · Eclipse openpass · GitLab

Participants:

| Name | Company | 2025-12-05 |
| --- | --- | --- |
| Arun Das | BMW Group |  |
| Thomas Platzer | BMW Group | X |
| Katharina Donauer | BMW Group |  |
| Christopher Radinger | BMW Group |  |
| Michael Schwarzbach | BMW Group |  |
| Michael Plagge | Eclipse Foundation |  |
| Jan Dobberstein | Mercedes Benz AG on behalf of Mercedes-Benz Tech Innovation | X |
| Dr. Per Lewerenz | Mercedes Benz AG on behalf of Mercedes-Benz Tech Innovation | X |
| Dr. Daniel Schmidt | Robert Bosch GmbH | X |
| Dr. Stefan Schoenawa | Volkswagen AG | X |
| Dr. Gwendal Lucas | Volkswagen AG | X |

Minutes:

- Letter of Support EU proposal

  - openPASS members supports the consortium, very prominent set of partners

  - LoS of Eclipse Foundation is already finalized.

- Status GUI

  - CI build of opGUI for Linux successful

  - Eclipse openPASS - opGUI for GTGenSimulator (#75) [opGUI] - Jenkins

- Other openPASS members will test the release candidate and provide feedback in the opGUI MR

- IP Clearing

  - Review has been successfully completed

  - automotive.openpass 2024.06 (#527) · Issue · eclipsefdn/emo-team/emo

- Outlook 2026

  - See release plan

  - BMW: Windows CI will be removed è dedicated agents will be free

  - MBTI and Bosch will raise ticket to assign further resource packages

  - Next release due in 6/2026

  - BMW aims for openPASS 2.0 release (gt-gen change) in Q1 2026

  - MB: Per is leaving MB by the end of 2025, ongoing internal discussions how to proceed wrt development efforts