openPASS Steering Committee

– Release planning workshop

Meeting date: 17 April 2024 & 26 April 2024

Location: MS Teams

Meeting minutes: Meeting Minutes · Wiki · Eclipse openpass · GitLab

Participants:

| Name | Company | 2024-04-17 | 2024-04-26 |
| --- | --- | --- | --- |
| Arun Das | BMW Group | X | X |
| Thomas Platzer | BMW Group | X | X |
| Michael Plagge | Eclipse Foundation |  |  |
| Jan Dobberstein | Mercedes Benz AG on behalf of Mercedes-Benz Tech Innovation | X | X |
| Dr. Per Lewerenz | Mercedes Benz AG on behalf of Mercedes-Benz Tech Innovation | X |  |
| Dr. Daniel Schmidt | Robert Bosch GmbH | X | X (at 10 am) |
| Dr. Stefan Schoenawa | Volkswagen AG | X | X |
| Dr. Gwendal Lucas | Volkswagen AG | X | X |
| Enno Maschke | Volkswagen AG | X | X |

Goal of workshop: discuss open issues (GitLab tickets) and plan release v1.1

Currently open merge requests (April 17):

MR184 (Zweispurmodell Enno) will gemerged, wenn CI grün

MR 176/177 (MBTI) are obsolete, will be closed

Jan/VW è LGTM to in-tech / BMW MRs

MRs 178, 179, 180, 183, 185, 186 (in-tech) will be rebased & merged

Scope v1.1

- Addition to v1.0 wrt GUI, support of PCM Use case, bug fixing & improvements

Issues

#10 closed

#86, #97 è topic for new Product management approach

#106 è Gwendal: VW will provide missing Unit Test for RouteControl component

#108 closed

#114 Env conditions – not yet covered, remains open

#112 (Determinism), #133 è topic for new Product management approach

#137 closed

#148 è related to concept of „complex controller“ – remains open

#172, #195 è BMW checks if covered

#213, #228 è VW checks if bug still open

#227 (Qt free) è BMW checks if Qt is removed (for opSim only; opGUI still uses Qt)

Discussions:

- Product manager topics (e.g. discuss with Eclipse, if GitLab features are available) – Jan: new tag „Product management“

- AgentConfig for PCM use case è XOSC Trajectory, but with external controller (instead of Dynamics_Scenario)

- opSimulationManger: only needed for opGUI è create new orchestration mechanism in opGUI, but after v1.1

Next steps (April 17  April 26)

- Update issues (check if they can be closed before next meeting, are issues addressed by MRs), if possible

- Next meeting on Fri April 26: Feedback to open points & Discuss remaining issues

Continuation of workshop on April 26

Update on currently open Merge Requests:

- obsolete MR from MBTI are deleted

- MR184 (Enno update vehicle dynamics model) is merged

Discussion on MR 187:

- BMW: keep plastic impulse è coeffRest should be provided to CollDetector as parameter  MBTI will check this approach

- Multi collisions should be possible for partly-elastic impulse: MBTI checks, if collisionPartner reset is possible

Issues (continued)

- Feedback VW: opSimulationManager should be part of opGUI, but after v1.1

  - #229 remains open

- Qt Bug #230

  - Close Issue, exchange wrt eCAL with Florian Reimold (è Jupp)

- Close Issue #231

- Issue #232 still open

- Close Issue #234

- Issue #235 è in bestehendem MR v1.1 (BMW)

- #238 – „Help wanted“ – collect improvement suggestions

- Issue #239 – BMW checks if still open

- #240 è adressed in MR for v1.1 (BMW)

- Close #241

- #242 è will be addressed by VW MR

- #243 è remains open (Prod Manager)

- #244 – BMW checks if still open

- #245 è adressed in MR for v1.1 (BMW)

- Close #246

- #248 è v1.1.0 MBTI

- #249 è addressed by MR 184 by Enno, rest will be addressed by BMW (close, open new issue for Algo_RouteControl

- #251 – BMW checks, proposal: MBTI will delete when Dynamics_Coll will be deleted

- #252 – BMW checks with in-tech if CI works

- Close #253

- #255 / #256 fine tune Tutorial (configs need to contain folder, e.g. “Vehicles”, reference to opGUI)

- #257 – update on vehicle model by Enno based on adjusted Dynamics_Signal

- #258 – see above (MBTI evaluates if collision partners can be reset)

Timeline

- All MRs finalized by May 31

- Consolidation & docu fine-tuning: until end of June

- Final date for v1.1: end of Q2 2024