openPASS Steering Committee

**Meeting date** 30th June 2022

**Location**: MS Teams

**Participants**:

|  |  |  |
| --- | --- | --- |
| Name | Company | Participation |
| Arun Das | BMW Group | X |
| Manel Hammouda | BMW Group | X |
| Thomas Platzer | BMW Group | X  |
| Michael Plagge | Eclipse Foundation |  |
| Dr. Dmitri Fix | ITK Engineering GmbH | X |
| Jan Dobberstein | Mercedes Benz AG on behalf of Mercedes-Benz Tech Innovation | X  |
| Per Lewerenz | Mercedes Benz AG on behalf of Mercedes-Benz Tech Innovation | X  |
| Dr. Daniel Schmidt | Robert Bosch GmbH | X  |
| Max Paul Bauer | Robert Bosch GmbH |  |
| Jorge Lorente Mallada | Toyota Motor Europe NV/SA | X  |
| Tuan Duong Quang | TÜV SÜD Auto Service GmbH |  |
| Dr. Stefan Schoenawa | VW AG  | X  |
| Gwendal Lucas | VW AG  |   |

**Minutes**

**Feedback to v0.9 (website, docu)**

Jan reported minor issues in “Installation Guide” and README (wrong OSI version)

Arun 🡺 fix it & remove versions of standards / third party dependencies from README to avoid future confusion.

**Merge requests !84 - !90**

Manel presented the content of the recent merge requests.

* Allow usage of other FMI based models besides OSMP (e.g. Simulink)
* Car2X communication
* Improvement of pyOpenPASS (end-to-end test execution time)
* Bugfixes, documentation updates

Jan 🡺 Tuan: prepare v0.10 release plan based on the content – target date: August 2022

**Next steps / outlook**

* The SC discussed how to incorporate the modular architecture with MantleAPI and scenario engines into openPASS objectives.
* The advanced structure could be a good scope for the “V1”: support & implement OpenSCENARIO with an open source engine, providing an outlook for further scenario description languages.
* The openPASS WG will evaluate how to establish links with other initiatives such as the ASAM-OSS ALKS scenarios, pyoscx and SafetyPool, that provide scenarios which the OpenSCENARIO engine should support.
* Additionally, the PCM integration (SQLite support, GUI updates) should be included in the V1.0.
* Tuan: schedule workshop in fall 2022 for detailed planning of the roadmap to V1.0

The meeting minutes can be found here: <https://wiki.eclipse.org/openPASS-WG>