## Slide 1: OpenPASS
Umstrukturierung webpage

## Slide 2: OpenPASS
SC-Meeting
06tH October 2022

## Slide 3: Agenda
Participation BMW at EclipseCON – thank you
Program Plan
Feedback and restructuring on webpage

## Slide 4: Eclipsecon 2022
Thank you Thomas!

## Slide 5: Annual proramm planning cycle and timeline
SC meeting today
EF
SC Workshop

## Slide 6: Review Program Objectives 2022(1/2)
Enhance usability of openPASS
  Further improve documentation based on new v0.8 Sphinx docu 100%
  Improve information overview: website, GitLab, docu 70%
  Fix issues ongoing
  Demo videos (how to use GUI, E2E framework, xmls…) 0%
  (…)
Identify collaboration opportunities across projects to advance technical initiatives
  Highlight use of openPASS in R&D projects on website 0% in standard presentation slides
  Link to papers, studies, presentations.. 0%
  publish openPASS exemplary study (tbd) 0%
  (…)

## Slide 7: Review Program Objectives 2022 (2/2)
Establish a high quality simulation platform towards release V1.0
  Improve CI and E2E testing 80%
  Repo structure with more submodules 90%
  Extend support for standards OpenDRIVE, OSI, FMI, SSP 80%
  Further development of GUI (e.g., generating configs) 0%
  Various optimizations for a more realistic traffic (tbd)
  (…)
Integration Scenario API (Mantle) and OpenSCENARIO Engine in openPASS
  Launch first demo with OSC1.0 and openPASS core ?
  Highlight different solutions using Mantle API and OpenSCENARIO Engine 100%
  Interact with ASAM / ASAM bodies about next steps 0%
  Promote use of Mantle API, OpenSCENARIO Scenario Engine and further openPASS components 100%
  (…)

## Slide 8: Program Objectives 2023
Release V1.0
  Re-structured modular architecture with MantleAPI & Engines
  Support of current version of OpenSCENARIO, OpenDRIVE, OSI, FMI
  CI, E2E test framework pyOpenPASS, documentation for V1.0
  Functional GUI to configure, run and evaluate experiments
Enhance Usability
  Tutorials/demos (using GUI, using configs, including FMI/OSI)
Identify collaboration opportunities
  List links to projects on website, links to ASAM & other relevant open source projects
  Align with Eclipse working group consolidation (openMobility, openADx etc. vs. SDV)
Improvement of quality / cooperation model
  Increase responsiveness on issues, information on known build issues..
  Road map for openPASS (e. g. 3 years plan – towards OpenSCENARIO 2.0)

## Slide 9: Feedback and restructuring on webpage
Similar to Eclipse SUMO https://www.eclipse.org/sumo/
Sticky tabs
Content overview