Week of August 7, 2006

| Work Item | Responsibility | Critical Success Factor | Target Date | Status |
| --- | --- | --- | --- | --- |
| Legal Issues |  |  |  |  |
| Review Terms of Use & Privacy Policy | Temp Closed |  |  | Deferred to later discussion. |
| Review documents to assure start up is within agreements | Donald |  | Ongoing | Ongoing – Please raise issues to Donald. |
| Policy Items |  |  |  | Mike T to lead working group with Donald/Ian regarding items |
| Google Advertising | Skip/ Mike T |  |  | Working group to look at options for posting ads and earning revenue to fund advertisng. |
| Public Ranking | Eric |  |  |  |
| Advertising | Ian |  | Q3 | Need feedback on the AD copy posted on the wiki. |
| Publish Guidelines |  |  |  |  |
| Develop and publish a set of design guidelines and principles that will define the look and feel, navigation and UI of EPIC | Nathan |  | Q4 |  |
| Develop and publish a set of content and participation guidelines that will 1) define the principles and processes of publishing content, 2) provide openness to all individuals and organizations and 3) define a set of principles for providing preferential visibility and capabilities to Members | Nathan | YES | Q3 | Guidelines approved; Need to be posted on EPIC. |
| Communication |  |  |  |  |
| Communication to EF Board | Howard |  |  | Ongoing – Socializing and brainstorming ideas |
| Communication to EF EMO | Ian |  |  | Ongoing – Socializing and brainstorming ideas |
| Communication to EF Members | Donald |  |  | Ongoing – Socializing and brainstorming ideas |
| Communicate to Phoenix Project and Technology PMC | Nathan |  |  |  |
| Media and mind share communication | Ian, Mike T |  |  |  |
| Communication integration between EPIC and the rest of www.eclipse.org Special emphasis on plugin catalog, news, membership information | Nathan Donald |  | Q3 | Plug in catalog |
| Develop a communications plan and monitor that plan | Nathan, Howard |  |  |  |
| Governance |  |  |  |  |
| Council Governance Review | Skip, Maher, Mike |  | To be closed August 15 | Skip to lead review of governance documents to work on plan for completing the Governance work items below. |
| Process for minutes and transparency | Donald |  |  |  |
| Develop and monitor the plan to follow the open source paradigm | On hold |  |  | See “Council Governance Review” |
| Operations |  |  |  |  |
| Define the process for creation, review and approval by the council of the quarterly operational plan that includes: Tasks to be completed that Dependencies Top Requirements not met Deliverables Schedules Significant changes to plan Solicit community feedback New Application directions | Nathan Skip |  |  |  |
| Develop and communicate the operations plan and management structure to the council. This is to include roles, responsibilities funding | Skip |  |  |  |
| Develop requirements themes and prty | Ian Nathan Howard Eric | Yes | Approval by Sept. 15 | Need feedback on the items posted on the wiki. |
| Member Outreach and Participation Program | Eric/Skip/MikeT/Howard/ Donald | Yes | Q3 | Mike T will finalize on the survey Need update on the outreach program |
| Development Plan |  |  |  |  |
| Short term plan to make changes which are necessary to current site | Nathan | YES | Q3 |  |
| Develop capacity plan | Nathan | YES | Q3 | Nathan to work with Denis, this is more about understanding the eclipse.org infrastructure plan |
| Develop process for participation | Nathan | YES | Q3 |  |