## Slide 1: Sequoyah 2.0 Release Review May 2011
<number>
Sequoyah Team
Mailing list: sequoyah-dev@eclipse.org
Release review data compiled for Development Process 2.4
(http://www.eclipse.org/projects/dev_process/development_process.php)

## Slide 2: Agenda
<number>
Background 3
Features 4
Project Health 5
Non-Code Aspects 6
API Status 7
Architectural Issues 8
Tool Usability 9
End-of-life 10
Bugzilla 11
Standards 12
UI Usability 13
Schedule 14
Open Source Rules of Engagement 15
Communities 16
IP Issues 18
Project Plan 19
Roadmap 20
Committers 21
Contributors 22
Project Resources 23

## Slide 3: Background
<number>
Purpose: to be focused on the needs of all mobile developers, with no preference given to any particular operating system or programming language
Eclipse Sequoyah inherited components from TmL and MTJ, which have been active projects for more than 3 years. It removes the artificial barriers of Linux and Java that were present in the TmL and MTJ projects, in order to provide a home for all Eclipse mobile developers
Sequoyah contains contributions from several mobile and embedded developers
The goal of the project is to provide support for development of mobile applications on the Eclipse IDE

## Slide 4: Features
<number>
Project plan with milestones and detailed deliverables available on project web site (http://www.eclipse.org/projects/project-plan.php?projectid=tools.sequoyah)
Components:
  Localization
    Responsible for providing extensible support for any mobile application to be adapted for a specific region or language by adding locale-specific components and translating text
      Editor already working for Android applications
      Ongoing feature: support for PDE projects
      Ongoing feature: support for localization of images, sounds, videos, layouts and others
  Android NDK Support
    Provides support to Android native development
  Device framework
    Responsible for providing an extensible platform to support mobile devices and their services
  VNC Protocol
    An implementation of RFB protocol to support the visualization of frame buffer content
  VNC Viewer
    Contains the libraries and plug-ins responsible for providing VNC connectivity

## Slide 5: Project Health
<number>
Codebase
  Active codebase with 5 committers from 3 companies working on features
    Motorola / Eldorado
    Nokia
    Wind River
  Development is iterative and based on the Eclipse milestone schedule
  One proposal approved for Google Summer of Code 2011 – work ongoing
Testing
  Manual Tests are part of generated builds
Adoption
  Some components are used in commercial products

## Slide 6: Non-Code Aspects
<number>
Project move from DSDP to Tools – completed
Using new shared license feature (SUA)
User documentation and tutorials
  End-user documentation available in the website and wiki pages:
    http://www.eclipse.org/sequoyah/documentation/
    http://wiki.eclipse.org/Sequoyah
Current implementation is in US English. Code uses NLS Standard for retrieving strings and formatting numbers
  Bundles are 100% complete as of May 2011
  Languages already supported: English, Spanish, Portuguese, Chinese
  Ongoing: French

## Slide 7: API Status
<number>
Eclipse Quality Standards (http://wiki.eclipse.org/Eclipse_Quality)
  IP due diligence as per the Eclipse IP Policy and other Eclipse processes [5], [6], [7], [8]
  IPzilla bug #3273
APIs (http://wiki.eclipse.org/Eclipse_Quality)
  Specifications: incomplete
  Test suites: basic unit tests available
  Implementation: complete within the scope of the current specifications
  Clients: some components are used in commercial products. No Eclipse projects depend on Sequoyah APIs
  Support promise: within the scope of the current specifications
/proc tools move to Linux Tools project - completed
Signing and permissions scanner components will not be included in 2.0 release
  Migrated from MTJ, they still need some refinements that we couldn’t implement due to time constraints

## Slide 8: Architectural Issues
<number>
Basic unit tests under development
  (https://bugs.eclipse.org/bugs/show_bug.cgi?id=243511)
GUI code is separate from core code using MVC concepts. This allows Sequoyah adopters to use the core components while maintaining their own user interfaces if they choose to do so.

## Slide 9: Tool Usability
<number>
Localization component includes a string editor which is based on a JFace table editor
The project provides VNC viewer functionality inside an Eclipse view. The interactions of the view are defined by the VNC protocol
User interactions provided by Sequoyah elements (e.g. property editors, preference pages, wizards, etc.) all use Eclipse SWT controls and/or JFace components in a manner consistent with Eclipse UI Guidelines
Android NDK support: integrated with CDT, provides an easier way to develop and compile applications with native code from inside the Eclipse IDE, simplifying the development workflow

## Slide 10: End-of-Life
<number>
Ramp-down policy for Sequoyah 2.0 is available at
  http://wiki.eclipse.org/Sequoyah/Ramp_down
For Sequoyah 2.0, no APIs are deprecated.

## Slide 11: Bugzilla
<number>
226 bugs currently resolved or closed as of May 2011
21 open bugs, some of them work items for future releases
  2 inherited from TmL
  3 related to Pulsar
0 P1 and P2 bugs currently open
0 bugs of any severity of types == blocker, critical, or major
Main bugs categories
  bug fix
  feature improvements
No bugs with external patches applied

## Slide 12: Standards
<number>
Although the Remote Frame Buffer protocol is not an RFC, it is widely used. Sequoyah uses versions 3.3 and 3.8 of the protocol. (http://www.realvnc.com/docs/rfbproto.pdf)

## Slide 13: UI Usability
<number>
All resources in Sequoyah 2.0 release are provided in US English. All strings are stored and numeric formats are created according to Eclipse guidelines.
All plug-ins store strings and other localizable resources inside bundles. Bundles are 100% complete.
Accessibility is not the focus of this release
Sequoyah provides no changes to the Section 508 compliance available in the Eclipse project as a whole

## Slide 14: Schedule
<number>
2.0 to be released with Indigo train on 22 June 2011

## Slide 15: Open Source Rules of Engagement
<number>
Open and Transparent
  Open requirement calls every month, with breaks only for major holidays and EclipseCon
  Agendas and access numbers are posted prior to calls and meeting minutes are posted afterward
  Discussion of technical issues and project goals are conducted on public mailing list (sequoyah-dev)
Project uses Eclipsepedia for distribution of project information
  Project/Milestone plans maintained on the project wiki
  Major meeting minutes posted on the project wiki
  Other meeting minutes posted to the mailing list
Latest status updated to the community on the project blog

## Slide 16: Communities
<number>
Commercial adoption
  Sequoyah components are currently being used in Motorola MOTODEV Studio product
  No other commercial adoption confirmed
Android NDK support usage
  Well received by the Android community

## Slide 17: Communities cont’d
<number>
Good activity on sequoyah-dev mailing list
All work accounted for on Bugzilla
Monthly open phone calls, with announcements to mailing list several days prior
PR/Evangelism
  EclipseCon 2007 – 1 talk (1 10-min short talk)
  EclipseCon 2008 – 2 talks (1 1-hr long talk, 1 10-min short talk)
  EclipseCon 2009 – 3 talks (1 2-hr tutorial, 1 1-hr long talk, 1 10-min short talk)
  EclipseCon 2010 – 2 talks (1 standard talk, 1 panel)
  LinuxWorld 2008 – Long talk
  Linux Foundation Consumer Electronics Forum 2009 – Long Talk
  Individual recruiting activities

## Slide 18: IP Issues
<number>
Per Eclipse IP Policy, the project leadership verifies that …
… the “about” files and user licenses are in place as per the Guidelines
… all contributions (code, documentation, images, etc) have been committed by individuals who are Members of the Foundation and are abiding by the Eclipse IP Policy (training through Committer HOWTO)
… 3rd party libraries have been documented in the release and reviewed by the Foundation's legal staff
… all contribution questionnaires have been completed
… the "provider" field of each plug-in is set to “Eclipse.org"
… the "copyright" of each plug-in is set to the copyright owner
… there are no 3rd party logos or fonts to be licensed under the EPL
… All jar packages contains “Incubation” label to indicate the currently project status
See the IP Log at
http://www.eclipse.org/projects/ip_log.php?projectid=tools.sequoyah

## Slide 19: Project Plan
<number>
2.0 on the Eclipse Indigo train (22 June 2011)
Project Plan available at
  http://www.eclipse.org/projects/project-plan.php?projectid=tools.sequoyah
Notes: <number>

## Slide 20: Roadmap
<number>
Notes: <number>

## Slide 21: Committers
<number>
Daniel Franco
Eric Cloninger
Sequoyah Project Lead
Daniel Pastore
Marcel Gorri
Doug Schaefer
David Dubrow

## Slide 22: Contributors
<number>
Carlos Souto, Instituto Eldorado
Marcelo Bossoni, Instituto Eldorado
Daniel Guimaraes, Instituto Eldorado
Vinicius Hernandes, Instituto Eldorado
Yu-Fen Kuo, Montavista
Pablo Leite, Instituto Eldorado
Matheus Lima, Instituto Eldorado
Eugene Melekhov, Montavista
Julia Perdigueiro, Instituto Eldorado
Fabio Rigo, Instituto Eldorado

## Slide 23: Project Resources
<number>
Project web site:
  http://www.eclipse.org/sequoyah/
Project wiki:
  http://wiki.eclipse.org/Sequoyah
Blog
  http://sequoyahproject.wordpress.com/
Regular phone meetings:
  http://wiki.eclipse.org/Sequoyah/PhoneMeetings
Developer mailing list:
  https://dev.eclipse.org/mailman/listinfo/sequoyah-dev
  sequoyah-dev@eclipse.org
Downloads
  http://www.eclipse.org/sequoyah/downloads/