Architecture Council 14-December

Raw Minutes

Attending:

Ward Cunningham

Michael Scharf

Brian Carroll

Don Ebright

Doug Schaefer

Harm S.

Wenfeng Lui

Kevin Haaland

John D.

?

John Graham

Kai N.

David Williams

Richard Gronback

Anurag

Bjorn Freeman-Benson

Tim Wagner

# Architecture Diagram

Kai’s diagram. Correct the lies. … There was such a lack of enthusiasm that we gave up.

At the end of the day, Brian offered to create a draft of the “completeness of vision future diagram”.

# Technical Issues for Building Callisto Releases

Builds to be installed

David W volunteers to coordinate the effort; each project will send David the name of someone who will actively work with David on how to set up the Callisto update site.

We need a test update site – the callisto/updates – rather than using the main updates site.

Testers will start with the Platform SDK and then use the callisto/update site that will have a feature that will download all the Callisto features for all the projects.

AI: [David] plan and implement by Jan 13th

AI: [Kevin, Wenfeng, Doug, John, John, Richard, Harm] send name of your assisting developer to David by December 20th

Recommendation that the way you test an integration problem with integration builds is to unzip the project’s zipped integration builds. At this time, one does not use the callisto/updates downloads for integration builds. Restart with –clean and bob’s your uncle.

# Role-Based Features in the Callisto Update Site

Each top-level project will be responsible for generating any “Callisto, C Developer” or “Callisto, Web Developer Professional” medium-sized features. These will be placed in the same callisto/update site and the feature.xml will be maintained by that project. Cross-product features (such as Callisto, Web Developer Professional which is WTP + BIRT + TPTP) will be maintained by one of the projects. The projects will work out the details amongst themselves.

# Pattern Extraction

Led Ward.

Adapter – Platform

Registry – Platform

Part Lifecycle – Platform

Content Providers – Platform

Agent – TPTP

Notifying Adapters – EMF

Core/UI – Platform

Internal/Non-internal – Platform

Factory – DTP

Façade – DTP

Build Model – CDT

AST Models – CDT

Look for these “you don’t know how to do that” cases about your project and then collect those for Ward.

We broke into four groups and each did one example – we will mail the paragraphs to Ward.