# Draft - Dali Milestone Plan

Rev. 3 – January 11, 06

The following dates are based on WTP 1.5 plans, with a goal of releasing with or shortly after WTP and the platform.  The Dali plug-in will be based on Eclipse 3.2 and WTP 1.5 streams.

* - Incomplete for iteration 1.

** - Incomplete and required for iteration 1.

## Milestone 1 – Feb 10, 2006

- Support for primary EJB3 mapping annotations

  - Table

  - Column

  - Id

  - Basic

  - OneToOne

  - OneToMany

  - ManyToOne

  - ManyToMany**

  - JoinColumn

  - JoinTable**

  - JoinColumns**

  - Transient

  - GeneratedValue

  - SequenceGenerator*

  - Version**

  - Optional attribute**

- Support for some advanced EJB3 mapping annotations

  - Embeddable

  - Embedded (support AttributeOverride)**

  - MappedSuperclass

  - AttributeOverride**

  - AttributeOverrides**

- Generics (understand collections)**

- Fully support Cascade Types*

- Integrate docs*

- Icons**

- isFoo support for booleans**

- Ability to specify a default schema**

- Support for visualized annotation defaults

- Problems based mapping validation

- Integration with wst.rdb component for schema info and validation purposes

- Integrated QA

- Build process in place**

- Unified on some version of the spec (proposed final draft?) **

  - Some solution for the removal of AccessType

  - TableGenerator

  - Other minor changes

- DDL Generation*

- String based OrderBy*

## M2 – Mid March

- Inheritance, only spec required aspects

  - DiscriminatorColumn

  - DiscriminatorValue

  - PrimaryKeyJoinColumn

  - PrimaryKeyJoinColumns

- IdClass

- EmbeddedId

- Text Markers (real time markers)

- Enhance Problems – review current problems, add additional problems

- Management of persistence.xml

## M3 – Early May

- Entity Generation from Tables?

- Support for additional advanced EJB3 mapping annotations

  - SecondaryTables

  - Lob

  - Temoporal

  - Enumerated

  - MapKey

  - Schema/Catalog annotation support

- Annotation value completion (Depends on APT integration)

- Generator library

- Callbacks

- Basic support for Queries, text entry for EJBQL and SQL (NamedQuery, NativeNamedQuery)

- Support of Eclipse based refactoring actions

## M4 – Early June

- Plug-in documentation ready for review

- Extension points defined, provisional API’s reviewed

  - Mapping Type extension

  - Persistence Type (Entity) extension

- Enhanced outline view (needs to be better defined)

- Migration to DTP complete? (Depends on unreleased DTP schedule and WTP plans)

- Automap?

- Feature Complete for .5 release

## R 0.5 – June 30, 2006

- Provisional API’s promoted

- All P1/2 bugs fixed

## R1 – Mid December (Depends on level of integration with WTP)

- Read/Write EJB3 XML Deployment Descriptor management for all existing annotation based support.  From this point on, any new ejb3 metadata is supported in both annotation and XML.

- Smart orderby

- Tree based AttributeOverrides and Embedded AttributeOverrides

- UniqueConstraint

- Live ER Diagram